## Slide 1: Multi-Dset Read/Write IO (Serial & Parallel) Design and Development Notes
This Slides are generated by Jonathan Kim as he was working on the project. (2013)
This contains code level details, tests, performance results.
Each topic is separated by title and content slides.

## Slide 2: Related Documents
RFC: https://svn.hdfgroup.uiuc.edu/hdf5doc/trunk/RFCs/HDF5_Library/HPC_H5Dread_multi_H5Dwrite_multi/H5HPC_MultiDset_RW_IO_RFC_v4_20130320.docx
Performance results with graph: https://svn.hdfgroup.uiuc.edu/hdf5doc/trunk/RFCs/HDF5_Library/HPC_H5Dread_multi_H5Dwrite_multi/H5Dwrite_multi_Perfrom_v5.pptx
Confluence page http://confluence.hdfgroup.uiuc.edu/pages/viewpage.action?pageId=29559137
Presentation (internal) https://svn.hdfgroup.uiuc.edu/hdf5doc/trunk/RFCs/HDF5_Library/HPC_H5Dread_multi_H5Dwrite_multi/MultiDset_RW_Presentation_03082013.pptx

## Slide 3: SVN feature branch
https://svn.hdfgroup.uiuc.edu/hdf5/features/multi_rd_wd_coll_io

## Slide 4
SVN Branch Update
Trunk
Branch
BL0
BL1
1 Commit (only my)
TL1
r100
2 checkout trunk r100
3 dry merge with r100 trunk.
Save the list
BL3
4 resolve conflicts
5 merge with r100
6 commit (only trunk change)
REPEAT SAME
for Next …
Up to date with r100 Trunk

## Slide 5: Code level Analysis and Design
Flow Charts are generated for overview before and after multi-dset design

## Slide 6
H5Dwrite(.., buf)
H5D__pre_write(..,buf)
H5D__write(..,buf) via io_info.io_ops.multi_write
H5D__chunk_write(*io_info, …)
Via io_info->io_ops.single_write
IND mode:
chunked dset
H5D__contig_write()(*io_info,..)
Via io_info->io_ops.single_write
IND mode:
contig dset
H5D__select_write(*io_info, …) or
5D__scatgath_write(*io_info)
H5D__select_io (*io_info, …) or
H5D__scatter_file(*io_info, …)
via io_info->layout_ops.writevv
H5D__contig_writevv (*io_info, …)
H5V_opvv(func_cb, (dsetid))
H5D__contig_writevv_cb(dst_offset , src_offset, (dsetid))
H5F_block_write(H5F_t *f,dxpl_id,mem_type, addr, size, buf)
H5FD_mpio_write(H5FD_t *file, same)
MPI_File_write_at(.., buf,size,..)
H5F_accum_write(same)
H5FD_write(H5FD_t *file, same)
via H5FD_class_t
Until all chunks are done (while loop)
H5D__compact_writevv()
H5D__select_write()
H5D__select_io()
IND/COLL mode:
compact dset
No disk IO
IND/COLL mode
EFL dset
H5D__efl_writevv(*io_info, …)
H5V_opvv(func_cb, (dsetid))
H5D__efl_writevv_cb(dst_offset , src_offset, (dsetid))
H5D__efl_write (udata->efl, dst_off, len, buf)
HDwrite(fd, buf, to_write) -> write()
H5D__select_write(*io_info, …)
H5D__select_io (*io_info, …)
via io_info->layout_ops.writevv
Serial mode (default): H5FD_MPIO_INDEPENDENT

## Slide 7
H5Dwrite(.., buf)
H5D__pre_write(..,buf)
H5D__write(..,buf)
via io_info.io_ops.multi_write
H5D__chunk_collective_write
(*io_info,type_info, fm)
H5D__chunk_collective_io(*io_info, type_info, fm)
H5D__link_chunk_collective_io(*io_info, …)
BUILD MPI TYPE
H5D__final_collective_io(*io_info, …)
via io_info->io_ops.single_write
H5D__mpio_select_write(*io_info, …)
H5F_block_write(H5F_t *f,dxpl_id,mem_type, addr, size, buf)
H5FD_mpio_write(H5FD_t *file, same)
COLL IO - MPI_File_write_at_all(.., buf,size,..)
IND IO - MPI_File_write_at(.., buf,size,..)
Coll mode:
Coll or Ind IO :
chunked dset
H5D__contig_collective_write
(*io_info, type_info_fm)
H5D__inter_collective_io(*io_info,..)
BUILD MPI TYPE
Coll mode: Coll or Ind IO :
contig dset
H5F_accum_write( same)
H5FD_write(H5FD_t *file, same)
via H5FD_class_t
Parallel mode / single dset:
H5FD_MPIO_COLLECTIVE
NOTE:Compact or EFL dset will not take effect by Coll mode because of H5D__mpio_opt_possible() (in H5D__ioinfo_adjust()) routine . Only accept contig or chunk dset.
If single chunk?
MPI_File_set_view(fh, disp, etype, ftype,

## Slide 8
H5Dwrite(.., buf)
H5D__pre_write(..,buf)
H5D__write(..,buf)
H5D__chunk_collective_write
(*io_info,type_info, fm)
Or
H5D__chunk_write(*io_info, …)
H5D__contig_collective_write
(*io_info, type_info_fm)
Or
H5D__contig_write()(*io_info,..)
NOTE:Compact or EFL dset will not take effect by Coll mode because of H5D__mpio_opt_possible() (in H5D__ioinfo_adjust()) routine . Only accept contig or chunk dset for parallel
If (MPI VFD on)
H5TVLEN not support
Region reference not support
Chunked dset with filter not support
Shape_same
- Use projected_mem_space & adjust buffer
Check SELECT_NPOINTS (mem_space) == SELECT_NPOINTS (file_space)
Check H5S_has_extent() for file_space and mem_space
Allocate data space and initialize it if it hasn't been
dataset->shared->layout.ops->is_space_alloc()
H5D__alloc_storage()
H5D__ioinfo_init()
(*io_info.layout_ops.io_init)()
H5D__ioinfo_adjust()
(*io_info.io_ops.multi_write)()
(*io_info.layout_ops.io_term)(&fm)
H5D__chunk_io_init()
H5D__chunk_io_init_mdset()
NULL (CONTIG)
H5D__contig_io_init_mdset()
H5D__chunk_io_term()
NULL (CONTIG)
H5D__ioinfo_term(&io_info)
H5D__typeinfo_term(&type_info)
Branch functions from back bone path
in parallel mode

## Slide 9
H5D__R/W()
Io_info.io_ops.multi_read/write
Serial
Parallel
H5D__contig_R/W
or
H5D__chunk_R/W
H5D__contig_collective_R/W
or
H5D__chunk_collective_R/W
Io_info.io_ops.single_read/write
Serial
Parallel
H5D__select_R/W
or
H5D__scatgath_R/W
H5D__mpio_select_R/W
Io_info.layout_ops.Rvv/Wvv
Call directly via H5D_layout_ops_t
H5D__final_collective_io()
… BUILD MPI TYPE …
Single dataset I/O

## Slide 10
H5D__R/W()
Io_info_md.io_ops.multi_read/write_md
Serial
Parallel
H5D__mdsets_R/W()
LOOP for MULTI with H5D__contig_R/W
H5D__chunk_R/W
H5D__mdsets_collective_R/W
Io_info_md.io_ops.single_read/write_md
Serial
Parallel
H5D__select_R/W
or
H5D__scatgath_R/W
H5D__mpio_select_mdsets_R/W
Io_info.layout_ops.Rvv/Wvv
Call directly via H5D_layout_ops_t
H5D__final_collective_io_mdsets()
… BUILD MPI TYPE …
Multi dataset I/O

## Slide 11
[T] H5Dwrite path in parallel
H5Dwrite:H5Dio.c
- H5D__pre_write:H5Dio.c
- H5D__chunk_direct_write:H5Dchunk.c
- H5D__write:H5Dio.c
- H5D__ioinfo_init:H5Dio.c
- *io_info.layout_ops.io_init():H5D_layout_ops_t
- H5D__ioinfo_adjust:H5Dio.c
- *io_info.io_ops.multi_write():H5D_io_ops_t
- 1.H5D__chunk_collective_write():H5Dmpio.c
- H5D__chunk_collective_io():H5Dmpio.c
- H5D__link_chunk_collective_io():H5Dmpio.c
- H5D__final_collective_io():H5Dmpio.c
- H5D__collective_chunks_atonce_io():H5Dmpio.c
- H5D__final_collective_io():H5Dmpio.c
- H5D__inter_collective_io():H5Dmpio.c
- H5D__multi_chunk_collective_io():H5Dmpio.c
- H5D__inter_collective_io():H5Dmpio.c
- H5D__all_chunk_individual_io():H5Dmpio.c
- H5D__inter_collective_io():H5Dmpio.c
- 2.H5D__contig_collective_write()
- H5D__inter_collective_io():H5Dmpio.c
- H5D__final_collective_io():H5Dmpio.c
- io_info->io_ops.single_write():H5D_io_ops_t
- H5D__mpio_select_write():H5Dmpio.c
- H5F_block_write(file, dset_addr, dxpl, one_buf):H5Fio.c
- H5F_accum_write(file,dxpl,type,addr,size,buf):
- *io_info.layout_ops.io_term():H5D_layout_ops_t
- H5D__ioinfo_term(&io_info):H5Dio.c for H5_HAVE_PARALLEL
- H5D__typeinfo_term(&type_info):H5Dio.c
[T] H5D_layout_ops_t related src:
- H5Dpkg.h , H5Dcontig.c, H5Dchunk.c, H5Dcompact.c, H5Defl.c
- search 'H5D_layout_ops_t'
[T] H5D_io_ops_t related src:
- H5Dpkg.h, H5D__ioinfo_init:H5Dio.c, H5D__ioinfo_adjust:H5Dio.c

## Slide 12: Code level Design for multi-dset
Start with Write feature. Similar design can be applied for Read feature.

## Slide 13
H5Dwrite_multi(fid, cnt, info[], dxpl)
H5D__write_mdset(same)
via io_info_md.io_ops.multi_write_md
H5D__piece_mdset_io(cnt, *io_info_md,dxpl)
H5D__all_piece_collective_io(*io_info_md,)
BUILD A MPI TYPE for fspace
BUILD A MPI TYPE for mspace
H5D__final_collective_io_mdset(* io_info_md, …)
H5D__final_mdsets_parallel_io(*io_info_md, …)
via io_info->io_ops.single_write
H5D__mpio_select_write_mdset(*io_info_md, …)
H5F_block_write(H5F_t *f,dxpl_id,mem_type, addr, size, buf)
H5FD_mpio_write(H5FD_t *file, same)
COLL IO - MPI_File_write_at_all(.., buf,size,..)
IND IO - MPI_File_write_at(.., buf,size,..)
H5D__mdset_collective_write (same)
NOTE: THIS is necessary any more, since ‘H5D__sort_piece()’ method which iterate through total_chunks is removed. No more expensive OP as before. Just directly pull the single piece_node from skiplist and pretty much to do the same as the previous (total_chunks===1) case code. Less maintenance.
Coll or Ind IO :
Contig or chunk dset
H5F_accum_write( same)
H5FD_write(H5FD_t *file, same)
via H5FD_class_t
NOTE:Compact or EFL dset will not take effect by this mode because of H5D__mpio_opt_possible() (in H5D__ioinfo_adjust()) routine . Only accept contig or chunk dset.
Parallel mode / multi dsets:
H5FD_MPIO_COLLECTIVE
BUILD A MPI TYPEs
If single chunk?
MPI_File_set_view(fh, disp, etype, ftype,
H5D__pre_write_mdset()

## Slide 14: Code level Design for multi-dset
Data structures and how they relate to each other

## Slide 15
. . . .
typedef struct H5D_io_info_md_t {
#ifndef H5_HAVE_PARALLEL
const
#endif /* H5_HAVE_PARALLEL */
H5D_dxpl_cache_t *dxpl_cache; /* Pointer to cached DXPL info */
hid_t dxpl_id; /* Original DXPL ID */
#ifdef H5_HAVE_PARALLEL
MPI_Comm comm; /* MPI communicator for file */
hbool_t using_mpi_vfd; /* Whether the file is using an MPI-based VFD */
struct {
H5FD_mpio_xfer_t xfer_mode; /* Parallel transfer for this request (H5D_XFER_IO_XFER_MODE_NAME) */
H5FD_mpio_collective_opt_t coll_opt_mode; /* Parallel transfer with independent IO or collective IO with this mode */
H5D_io_ops_t io_ops; /* I/O operation function pointers */
} orig;
#endif /* H5_HAVE_PARALLEL */
H5D_io_ops_t io_ops; /* I/O operation function pointers */
H5D_io_op_type_t op_type;
H5D_dset_info_t *dsets_info; /* multiple dsets info */
H5SL_t *sel_pieces; /* Skip list containing information for each piece selected */
#ifndef JK_MULTI_DSET
haddr_t store_faddr;
const void * base_maddr_w;
void * base_maddr_r;
#endif
#ifndef JK_NOCOLLCAUSE
hbool_t is_coll_broken;
#endif
} H5D_io_info_md_t;
H5D_io_info_md_t
H5D_dset_info_t, …
H5D_piece_info_t, …
typedef struct H5D_rw_multi_t
{
hid_t dset_id; /* dstaset id */
hid_t file_space_id;
void *rbuf; /* read buffer */
const void *wbuf; /* write buffer */
hid_t mem_type_id; /* memory type id */
hid_t mem_space_id;
} H5D_rw_multi_t;
H5D_rw_multi_t
H5D__write_mdset()

## Slide 16
. . . .
typedef struct H5D_dset_info_t {
hsize_t index; /* "Index" of dataset info. key of skip list */
// from H5D_io_info_t
H5D_t *dset; /* Pointer to dataset being operated on */
H5D_storage_t *store; /* Dataset storage info */
H5D_layout_ops_t layout_ops; /* Dataset layout I/O operation function pointers */
union {
void *rbuf; /* Pointer to buffer for read */
const void *wbuf; /* Pointer to buffer to write */
} u;
// from H5D_chunk_map_t
H5O_layout_t *layout; /* Dataset layout information*/
hsize_t nelmts; /* Number of elements selected in file & memory dataspaces */
const H5S_t *file_space; /* Pointer to the file dataspace */
unsigned f_ndims; /* Number of dimensions for file dataspace */
hsize_t f_dims[H5O_LAYOUT_NDIMS]; /* File dataspace dimensions */
const H5S_t *mem_space; /* Pointer to the memory dataspace */
H5S_t *mchunk_tmpl; /* Dataspace template for new memory chunks */
H5S_sel_iter_t mem_iter; /* Iterator for elements in memory selection */
unsigned m_ndims; /* Number of dimensions for memory dataspace */
H5S_sel_type msel_type; /* Selection type in memory */
H5S_t *single_space; /* Dataspace for single chunk */
H5D_piece_info_t *single_piece_info;
hbool_t use_single; /* Whether I/O is on a single element */
hsize_t last_index; /* Index of last chunk operated on */
H5D_piece_info_t *last_piece_info; /* Pointer to last chunk's info */
hsize_t chunk_dim[H5O_LAYOUT_NDIMS]; /* Size of chunk in each dimension */
// NEW
H5D_type_info_t type_info;
hbool_t type_info_init; // init = FALSE;
} H5D_dset_info_t;
typedef struct H5D_piece_info_t {
haddr_t faddr; /* file addr. key of skip list */
hsize_t index; /* "Index" of chunk in dataset */
uint32_t piece_points; /* Number of elements selected in piece */
hsize_t coords[H5O_LAYOUT_NDIMS]; /* Coordinates of chunk in file dataset's dataspace */
const H5S_t *fspace; /* Dataspace describing chunk & selection in it */
unsigned fspace_shared; /* Indicate that the file space for a chunk is shared and shouldn't be freed */
const H5S_t *mspace; /* Dataspace describing selection in memory corresponding to this chunk */
unsigned mspace_shared; /* Indicate that the memory space for a chunk is shared and shouldn't be freed */
struct H5D_dset_info_t *dset_info; /* Pointer to dset_info */
selected */
} H5D_piece_info_t;

## Slide 17: Code level Design for multi-dset
. . . .
Final flow charts for Single-dset and Multi-dset function path
This includes rewire H5Dread/H5Dwrite via multi-dset path in parallel mode. Also includes cutting off redundant single-dset path functions.

## Slide 18
H5Dwrite_multi(fid, cnt, info[], dxpl)
H5D__write_mdset(same)
via io_info_md.io_ops.multi_write_md
H5D__piece_mdset_io(cnt, *io_info_md,dxpl)
H5D__all_piece_collective_io(*io_info_md,)
BUILD A MPI TYPE for fspace
BUILD A MPI TYPE for mspace
H5D__final_collective_io_mdset(* io_info_md, …)
H5D__final_mdsets_parallel_io(*io_info_md, …)
via io_info->io_ops.single_write
H5D__mpio_select_write_mdset(*io_info_md, …)
H5D__mdset_collective_write (same)
Coll or Ind IO :
Contig or chunk
New Multi-dsets & Single-dset design for WRITE
PARALLEL & SERIAL
BUILD A MPI TYPEs
H5D__pre_write_mdset()
SAME for the rest . . . .
H5D__pre_write()
H5Dwrite(NEW)
H5D__write()
via Io_info.io_ops.multi_write
H5D__chunk_write()
Or
H5D__contig_write()
SAME SERIAL path for the rest . . . .
H5D__chunk_collective_write
or H5D__contig_collective_write
COMPACT,EFL ?
CONTIG/CHUNK ?
Cut off here. SINGLE-PARALLEL
Use multi-dset path instead
SERIAL (NOMPIO)?
Broke Collective?
DO SERIAL loop
PARALLEL (MPIO)?
PARALLEL: H5FD_MPIO_COLLECTIVE
SERIAL : H5FD_MPIO_INDEPENDENT
SERIAL (NOMPIO)?
PARALLEL (MPIO)?
SAME path for the rest . . . .

## Slide 19
H5Dread_multi(fid, cnt, info[], dxpl)
H5D__read_mdset(same)
via io_info_md.io_ops.multi_read_md
H5D__piece_mdset_io(cnt, *io_info_md,dxpl)
H5D__all_piece_collective_io(*io_info_md,)
BUILD A MPI TYPE for fspace
BUILD A MPI TYPE for mspace
H5D__final_collective_io_mdset(* io_info_md, …)
H5D__final_mdsets_parallel_io(*io_info_md, …)
via io_info->io_ops.single_read
H5D__mpio_select_read_mdset(*io_info_md, …)
H5D__mdset_collective_read (same)
Coll or Ind IO :
Contig or chunk
New Multi-dsets & Single-dset design for READ
PARALLEL & SERIAL
BUILD A MPI TYPEs
SAME for the rest . . . .
H5Dread(NEW)
H5D__read()
via Io_info.io_ops.multi_read
H5D__chunk_read()
Or
H5D__contig_read()
SAME SERIAL path for the rest . . . .
H5D__chunk_collective_read
or H5D__contig_collective_read
COMPACT,EFL ?
CONTIG/CHUNK ?
Cut off here. SINGLE-PARALLEL
Use multi-dset path instead
SERIAL (NOMPIO)?
Broke Collective?
DO SERIAL loop
PARALLEL (MPIO)?
PARALLEL: H5FD_MPIO_COLLECTIVE
SERIAL : H5FD_MPIO_INDEPENDENT
SERIAL (NOMPIO)?
PARALLEL (MPIO)?
SAME path for the rest . . . .

## Slide 20: Code level Implementation Design

## Slide 21
SINGLE | io_info->io_ops.multi_read/write | io_info->io_ops.single_read/write
Setter | NO | NO
Settee | H5D__ioinfo_init() in H5Dio.c – SERIAL init io_info->io_ops.multi_read = dset->shared->layout.ops->ser_read; io_info->io_ops.multi_write = dset->shared->layout.ops->ser_write; H5D__ioinfo_adjust() in H5Dio.c - PARALLEL io_info->io_ops.multi_read = dset->shared->layout.ops->par_read; io_info->io_ops.multi_write = dset->shared->layout.ops->par_write; | H5D__ioinfo_init() in H5Dio.c – SERIAL io_info->io_ops.single_read/write = H5D__select_read/write; io_info->io_ops.single_read/write = H5D__scatgath_read/write; H5D__ioinfo_adjust() in H5Dio.c – PARALLEL io_info->io_ops.single_read/write =H5D__mpio_select_read/write; H5D__ioinfo_xfer_mode() in H5Dmpio.c – SERIAL / PARA if(xfer_mode == H5FD_MPIO_INDEPENDENT) io_info->io_ops.single_R/W = io_info->orig.io_ops.single_R/W; else // xfer_mode == H5FD_MPIO_COLLECTIVE io_info->io_ops.single_R/W = H5D__mpio_select_R/W;
Calls | H5D__read or _write() in H5Dio.c - SERIAL/PARA (*io_info.io_ops.multi_read/write)() | H5D__final_collective_io() in H5Dmpio.c - PARALLEL H5D__chunk_read() in H5Dchunk.c - SERIAL H5D__contig_read() in H5Dcontig.c - SERIAL
MULTI | io_info->io_ops.multi_read/write | io_info->io_ops.single_read/write
Setter | No | No
Settee | H5D__ioinfo_init_mdset() in H5Dio.c – SERIAL init Same as SINGLE H5D__ioinfo_adjust_mdset() in H5Dio.c - PARALLEL io_info->io_ops.multi_read = dset->shared->layout.ops->par_read_md; io_info->io_ops.multi_write = dset->shared->layout.ops->par_write_md; | H5D__ioinfo_init_mdset() in H5Dio.c – SERIAL Same as SINGLE H5D__ioinfo_adjust_mdset() in H5Dio.c – PARALLEL io_info->io_ops.single_read/write =H5D__mpio_select_R/W_md H5D__ioinfo_xfer_mode() in H5Dmpio.c – SERIAL / PARA if(xfer_mode == H5FD_MPIO_INDEPENDENT) io_info->io_ops.single_R/W = io_info->orig.io_ops.single_R/W; else // xfer_mode == H5FD_MPIO_COLLECTIVE io_info->io_ops.single_R/W = H5D__mpio_select_R/W_md;
Calls | H5D__read _mdset() or _write_mdset() in H5Dio.c - SERIAL/PARA (*io_info.io_ops.multi_read/write)() | H5D__final_collective_io_mdset() in H5Dmpio.c - PARALLEL H5D__chunk_read() in H5Dchunk.c - SERIAL H5D__contig_read() in H5Dcontig.c - SERIAL

## Slide 22
SINGLE | Contig | Chunk | Compact | EFL
Serial | In H5D__read/write() io_info->io_ops.multi_R/W() H5D__contig_read/write() io_info->io_ops.single_R/W() H5D__select_read/write() | In H5D__read/write() io_info->io_ops.multi_R/W() H5D__chunk_read/write() io_info->io_ops.single_R/W() H5D__select_read/write() | SAME as CONTIG | SAME as CONTIG
Parallel | In H5D__read/write() io_info->io_ops.multi_R/W() H5D__contig_coll_read/write() io_info->io_ops.single_R/W() H5D__mpio_select_read/write() | In H5D__read/write() io_info->io_ops.multi_R/W() H5D__chunk_coll_read/write() io_info->io_ops.single_R/W() H5D__mpio_select_read/write() | N/A | N/A
Refer to | io_info->io_ops.multi_R/W Chart io_info->io_ops.single_R/W Chart |  |  | 
MULTI | Contig | Chunk | Compact | EFL
Serial | In H5D__R/W_mdset() io_info->io_ops.multi_R/W() H5D__contig_read/write() io_info->io_ops.single_R/W() H5D__select_read/write() | In H5D__R/W_mdset() io_info->io_ops.multi_R/W() H5D__chunk_read/write() io_info->io_ops.single_R/W() H5D__select_read/write() | SAME as CONTIG | SAME as CONTIG
Parallel | In H5D__R/W_mdset() io_info->io_ops.multi_R/W() H5D__contig_coll_read/write() io_info->io_ops.single_R/W() H5D__mpio_select_read/write() | In H5D__R/W_mdset() io_info->io_ops.multi_R/W() H5D__chunk_coll_read/write() io_info->io_ops.single_R/W() H5D__mpio_select_read/write() | N/A | N/A
Refer to | io_info->io_ops.multi_R/W Chart io_info->io_ops.single_R/W Chart |  |  | 

## Slide 23
 | dset->shared->layout.ops (H5D_layout_ops_t)
Setter | H5D__ioinfo_init() in H5Dio.c io_info->layout_ops = *dset->shared->layout.ops; io_info->io_ops.multi_read = dset->shared->layout.ops->ser_read; - SERIAL io_info->io_ops.multi_write = dset->shared->layout.ops->ser_write; - SERIAL H5D__ioinfo_adjust() in H5Dio.c io_info->io_ops.multi_read = dset->shared->layout.ops->par_read; - PARA io_info->io_ops.multi_write = dset->shared->layout.ops->par_write; - PARA
Settee | H5D__layout_set_io_ops() in H5Dlayout.c switch(dataset->shared->layout.type) { case H5D_CONTIGUOUS: if(dataset->shared->dcpl_cache.efl.nused > 0) dataset->shared->layout.ops = H5D_LOPS_EFL; else dataset->shared->layout.ops = H5D_LOPS_CONTIG; case H5D_CHUNKED: dataset->shared->layout.ops = H5D_LOPS_CHUNK; /* Set the chunk operations / (Only "B-tree" indexing type currently supported) */ dataset->shared->layout.storage.u.chunk.ops = H5D_COPS_BTREE; case H5D_COMPACT: dataset->shared->layout.ops = H5D_LOPS_COMPACT; H5D__layout_oh_read() in H5Dlayout.c dataset->shared->layout.ops = H5D_LOPS_EFL; if external layout (H5O_msg_exists())
Calls | H5D__chunk_direct_write() in H5Dchunk.c - layout.ops->is_space_alloc() < H5Dint.c > -------- H5D__create() - layout.ops->construct() H5D__open_oid() [ called by H5D__open() ] - layout.ops->is_space_alloc() H5D__alloc_storage() - layout.ops->is_space_alloc() for CONTIG , CHUNK cases H5D__get_storage_size() - layout.ops->is_space_alloc() for CONTIG , CHUNK cases H5D__set_extent() - layout.ops->is_space_alloc() for CHUHK case H5D__flush_real() - layout.ops->flush() < H5Dio.c > ------- H5D__read() - layout.ops->is_space_alloc() /*if space hasn’t been allocated and not use external stroage */ H5D__write() - SAME as read H5D__layout_oh_create() [ called by H5D__create() ] in H5Dlayout.c - layout.ops->init()

## Slide 24
 | io_info->layout_ops
Settings | H5D__ioinfo_init() in H5Dio.c – SERIAL init /* Set I/O operations to initial values */ io_info->layout_ops = *dset->shared->layout.ops;
Calls | H5D__select_io() in H5Dselect.c - SERIAL (*io_info->layout_ops.readvv)() (*io_info->layout_ops.writevv)() H5D__scatter_file() in H5Dscatgath.c - SERIAL (*tmp_io_info.layout_ops.writevv)() H5D__gather_file() in H5Dscatgath.c - SERIAL (*tmp_io_info.layout_ops.readvv)() H5D__read() and H5D__write() - NEED PARA ( _mdset ) (*io_info.layout_ops.io_init)() (*io_info.layout_ops.io_term)()
 | H5D_layout_ops_t (dset->shared->layout.ops)
Initial setting | H5D__layout_set_io_ops() < called from H5D__create > H5D_layout_ops_t in H5Dpkg.h H5D_LOPS_CHUNK, H5D_LOPS_CONTIG, H5D_LOPS_COMPACT, H5D_LOPS_EFL
layout.ops->init() | dset->shared->layout.ops->init() < ONLY called from H5Dcreate > <- H5D__layout_oh_create <- H5D__update_oh_info <- H5D__create()
layout.ops->construct)() | new_dset->shared->layout.ops->construct)() <ONLY called from H5Dcreate> <- H5D__create()
layout.ops->is_space_alloc() | <- H5D__open_oid <- H5D_open() <- H5D__alloc_storage() <- H5Dget_storage_size() <- H5D__set_extent() <- H5Dset_extent() <- H5D__read() <- H5D__write()

## Slide 25: Implementations
Multi-dset functions path need to be refactored from/based single-dset functions path

## Slide 26
Function added for mdset func path
- only add if need new parameter passing (ex: io_info_md) for multi-dset feature
SINGLE dset | Multi dset | 
H5Dwrite() | H5Dwrite_multi() | 
H5D__pre_write() | H5D__pre_write_mdset() | 
H5D__read/write() | H5D__read/write_mdset() | REVIEW: Loop group or individual funcs from ‘H5D__ioinfo_init_mdset()’ to ‘H5D__mpio_opt_possible_mdset()’
H5D__ioinfo_init() | H5D__ioinfo_init_mdset() | 
(*io_info.layout_ops.io_init)() H5D__contig_io_init() H5D__chunk_io_init() | *io_info.layout_ops.io_init_md)() H5D__contig_io_init_mdset() H5D__chunk_io_init_mdset() | Add ‘io_init_md’ entrée to H5D_layout_ops_t Add the funcs ptr to H5D_LOPS_CONTIG, H5D_LOPS_CHUNK (NULL to others) Add the funcs implemetation
 | Add mdset related function pointers | H5Dchunk.c:const H5D_layout_ops_t H5D_LOPS_CHUNK[1] = {{ H5Dchunk.c:const H5D_layout_ops_t H5D_LOPS_NONEXISTENT[1] = {{ H5Dcompact.c:const H5D_layout_ops_t H5D_LOPS_COMPACT[1] = {{ H5Dcontig.c:const H5D_layout_ops_t H5D_LOPS_CONTIG[1] = {{ H5Defl.c:const H5D_layout_ops_t H5D_LOPS_EFL[1] = {{
H5D__ioinfo_adjust() | H5D__ioinfo_adjust_mdset() | Call once out side. Loop inside over H5D__mpio_opt_possible() Add ‘par_read/write_md’ entrée to H5D_layout_ops_t Add the funcs ptr to H5D_LOPS_CONTIG, H5D_LOPS_CHUNK (NULL to others) io_info_md->io_ops.multi_read_md = dset->shared->layout.ops->par_read_md; io_info_md->io_ops.multi_write_md = dset->shared->layout.ops->par_write_md; io_info_md->io_ops.single_read_md = H5D__mpio_select_read_mdset; io_info_md->io_ops.single_write_md = H5D__mpio_select_write_mdset;
H5D__mpio_opt_possible() | H5D__mpio_opt_possible_mdset() | 
*io_info.io_ops.multi_R/W() H5D__chunk_collective_R/W() - CUTOFF H5D__contig_collective_R/W() - CUTOFF | (*io_info.io_ops.multi_R/W_md)() H5D__mdset_collevtive_R/W() TODO: One or Two way? One initially | H5D_io_info_t * -> H5D_io_info_md_t * H5D_chunk_map_t * -> H5D_dset_info_t * Already set by H5D__ioinfo_adjust_mdset() & H5D__ioinfo_init_mdset() Add the funcs implemetation
*io_info.io_ops.single_R/W() H5D__mpio_select_read() - CUTOFF H5D__mpio_select_write() - CUTOFF | (*io_info.io_ops.single_R/W_md)() H5D__mpio_select_read_mdset() H5D__mpio_select_write_mdset() | H5D_io_info_t * -> H5D_io_info_md_t *

## Slide 27
Continue
SINGLE dset | Multi dset | 
H5D__create_chunk_mem_map_hyper | H5D__create_piece_mem_map_hyper | H5D_chunk_map_t * -> -> H5D_io_info_md_t * AND H5D_dset_info_t *
H5D__create_chunk_map_single() | H5D__create_piece_map_single() | 
H5D__create_chunk_file_map_hyper() | H5D__create_piece_file_map_hyper() | 
H5D__chunk_mem_cb() | H5D__piece_mem_cb() | H5D_chunk_map_t * -> both H5D_io_info_md_t * and H5D_dset_info_t*
H5D__chunk_file_cb() | H5D__piece_file_cb() | H5D_chunk_map_t * -> both H5D_io_info_md_t * and H5D_dset_info_t*
H5D__free_chunk_info() | H5D__free_piece_info() | 
H5D__chunk_collective_io() - CUTOFF | H5D__piece_mdset_io() | H5D_io_info_t * -> H5D_io_info_md_t * This routes next calls based on previous chunk opt mode
H5D__link_chunk_collective_io() - CUTOFF | H5D__all_piece_collective_io() | H5D_io_info_t * -> H5D_io_info_md_t * Implement with all pieces (from multiple dsets)
H5D__sort_chunk() - CUTOFF | H5D__sort_piece() NOTE: This is REMOVED | H5D_io_info_t * -> H5D_io_info_md_t *
H5D__mpio_get_sum_chunk() - CUTOFF | H5D__mpio_get_sum_piece() | 
H5D__final_collective_io() - CUTOFF | H5D__final_collective_io_mdset() | Just to satisfy parameter passing
H5D__mpio_select_R/W() - CUTOFF | H5D__mpio_select_R/W_mdset() | Called via ‘(io_info->io_ops.single_R/W_md)()‘ in ‘H5D__final_collective_io_mdset()’ , set by H5D__ioinfo_adjust_mdset() Just to satisfy parameter passing
H5F_block_R/W() | H5F_block_R/W() | Should work at this point

## Slide 28
Continue
SINGLE dset | Multi dset | 
(*io_info.layout_ops.io_term)() H5D__chunk_io_term() | (*io_info.layout_ops.io_term_md)() H5D__piece_io_term_mdset () | Add ‘io_init_md’ entrée to H5D_layout_ops_t Add the funcs ptr to H5D_LOPS_CONTIG, H5D_LOPS_CHUNK (NULL to others) Add the funcs implemetation
H5D__ioinfo_term() | H5D__ioinfo_term_mdset() | H5D_io_info_t * -> H5D_io_info_md_t * H5D_chunk_map_t * -> H5D_dset_info_t *

## Slide 29
List of Structures for multi-dset
SINGLE dset | Multi dset |  | 
typedef struct H5D_io_info_t; | typedef struct H5D_io_info_md_t; |  | 
typedef struct H5D_layout_ops_t | Added ‘_md’ members for multi-dset | io_init par_read par_write io_term | io_init_md par_read_md par_write_md io_term_md
typedef struct H5D_io_ops_t | Added ‘_md’ members for multi-dset | single_read single_write | multi_read_md multi_write_md
H5D_chunk_info_t | H5D_piece_info_t |  | 

## Slide 30: Setting dataset transfer property from a user application

## Slide 31
Choose Parallel (MPI) or Serial (NO-MPI) mode | Set PARALLEL (MPI) mode - H5Pset_dxpl_mpio(.., H5FD_MPIO_COLLECTIVE); Note: internally this calls ‘MPI_File_set_view’ via H5FD_mpio_read/write() | Set COLLECTIVE-IO (These are defaults so no need to set it.) - Don’t do any (as Default) - or H5Pset_dxpl_mpio_collective_opt(.., H5FD_MPIO_COLLECTIVE_IO); - or H5Pset_dxpl_mpio_chunk_opt(..,H5FD_MPIO_CHUNK_ONE_IO); Note: internally this calls ‘MPI_File_write_at_all’ via H5FD_mpio_read/write()
 |  | Set INDEPENDENT-IO - H5Pset_dxpl_mpio_collective_opt(.., H5FD_MPIO_INDIVIDUAL_IO); Note: internally this calls ‘MPI_File_write_at’ via H5FD_mpio_read/write()
 | Set SERIAL (NO-MPI) mode - Don't do any (as Default) - or H5Pset_dxpl_mpio(…, H5FD_MPIO_INDEPENDENT); | 

## Slide 32: Sub-tasks, Work log
Detail code level features and task list
Work logs as implementation progress

## Slide 33
TODO1s CHUNKED | 
TEST Non-SHAPE SAME case | TESTED for Not Shape Same code by put #ifdef around – OK! Note: search “#ifndef JK_ORI_NOT_SAME-SHAPE_TEST”
TEST BYROW vs BYROW2 (COL) | TESTED – OK (both Shape same and not)
H5D__ioinfo_adjust_mdset() | mpio_opt_possible_mdset() should check multi dset at once.
(*io_info.io_ops.multi_R/W_md)() | One or Two way? - One initially
In H5D__all_piece_collective_io() - DONE | - How to init piece_info->faddr in ‘H5D__create_piece_file_map_hyper’ or ‘H5D__create_piece_map_single’ or ‘H5D__piece_file_cb’ - Update to use piece_info->faddr as Skip List key instead of index
Change SKIPLIST index to faddr (in H5Dchunk.c / H5Dmpio.c) – DONE #ifndef JK_SL_P_FADDR | Search H5SL_TYPE_HADDR & convert index to faddr. H5SL_create & H5SL_insert in H5D__chunk_io_init_mdset() Remove H5D__sort_piece() related code, and use piece_info->faddr directly from SKIPlist in H5D__all_piece_collective_io(). Piece’s faddr set in H5D__create_piece_map_single, H5D__create_piece_file_map_hyper, H5D__piece_file_cb
H5D__all_piece_collective_io() -> H5D__sort_piece() -> H5D__chunk_lookup() Error due to fail to get dset addr | DECIDE where to set the AC-TAG via FUNC_ENTER_STATIC_TAG in H5D__write_mdset() - DONE Quincey agreed , I can use H5AC_tag() directly. Search #ifndef JK_TODO_TEST_ADDR_TAG in ‘H5D__sort_piece()’ Move the dset->oloc.addr tag from H5D__write_mdset() to ‘H5D__sort_piece()’
move H5AC_tag() and use piece_info_faddr. (After verify single dset test all works) | In H5D__create_piece_file_map_hyper(), H5D__piece_file_cb (), H5D__create_piece_map_single() Active ‘JK_SL_P_FADDR’ and use piece_info->faddr , Remove JK_TODO_TEST_ADDR_TAG in ‘H5D__sort_piece()’ - DONE
Use macro for piece as well Also for piece faddr code - TODO | H5D_CHUNK_GET_FIRST_NODE() , H5D_CHUNK_GET_NODE_INFO(map, node), H5D_CHUNK_GET_NEXT_NODE(map, node) in H5Dchunk.c
Move back H5D_storage_t *store to io_info_md from dset_info struct | Test this way because H5D__mpio_select_write/read() only pass the smallest faddr of each chunk or contig dset to H5F_block_write() , so don’t need it from each dset. OR CHOOSED OK: Add store_addr to io_info_md and use it for H5F_block_write()
H5D__mpio_select_R/W_mdset() JK_TODO_MEM_MPITYPE | Work on “u.wbuf” ( *wbuf = io_info_md->dsets_info[0].u.wbuf; ) - DONE Update build memory MPI type in H5D__all_piece_collective_io() – Refer to Paper
Two chunked Dsets - DONE | JK_MULTI_DSET - H5Dio.c , H5Dpkg.h , H5Dchunk.c

## Slide 34
TODOs CHUNKED (Hyper) | 
Single CONTIG dset – SOLVED | JK_ALSO_CONTIG1
2 CONTIG dsets – OK (1 proc , 2 proc) | SEL_ALL: IO - OK, Mem leak – SOLVED SEC_PART: IO - OK, Mem leak – SOLVED , UnInitial bufIssue - EXIST
2 CHUNKS dsets – OK (1 proc , 2 proc) | SEL_ALL: IO - OK, Mem leak – SOLVED SEC_PART: IO - OK, Mem leak – SOLVED , BYROW2 Mix – SOLVED, UnInitial buf Issue – EXIST ISSUE – dset0 BYROW2, dset1 BYCOL -> Incorect IO write for dset0 (didn’t cover all selection) - SOLVED ISSUE – dset0 BYROW2, dset1 BYCOL2 -> Segfault - SOLVED => Above both are SOLVED by JK_TODO_PER_DSET in ‘H5D__create_piece_mem_map_hyper()’
JK_TODO_PER_DSET - IMPROVE | Improve not to loop through all the selected pieces to find which piece belong to this dset. Malloc ahead array of the piece info belong to this dset and just loop through the array.
1 CONTIG & 1 CHUNKED - OK (1 proc , 2 proc) | SEL_ALL: OK, Mem leak - SOLVED SEC_PART: OK, Mem leak - SOLVED
2 CONTIG & 2 CHUNKED – SOLVED | 
SELECT HYPER (all in above) – SOLVED JK_TODO_IO_TERM_CONTIG | All in a piece (CHUNK or CONTIG) – OK / One partial in a piece (CHUNK or CONTIG) – OK Two partial in a piece : 1CONTIG – OK, 2CONTIG-OK, 1 CHUNK – OK, 2 CHUNK – OK, 1CONTIG-1CHUNK - SOLVED
SELECT NONE1 – OK None in a piece for this process | OK: if(num_chunk==0) In H5D__all_piece_collective_io NOTE: This may need along with selection point Tested with JK_NONE in ph5mdsettest.c , JK_TODO_POINT_NONE
SELECT NONE2 – OK JK_COUNT0 | None in a dset (count == 0 case) - The 1st check is in ‘H5D__pre_write_mdset’ Refer to PPT test sheets (Chunked and Contig dsets , multi processes, serial & parallel) NOTE: When Counts are not set correctly , it may hang. It’s user’s responsibility, but improve user experience.
piece_info->dset_info | OK: Double check to Make sure to set piece_info->dset_info before H5SL_insert

## Slide 35
TODOs | 
SELECT POINTS - TODO JK_TODO_POINT_NONE JK_NOCOLLCAUSE | Multi points in a piece - DONE One Point in a piece - OK for H5_HAVE_PARALLEL case One Point in a piece for undefined H5_HAVE_PARALLEL case (no –enable-parallel) - DONE TEST: H5D__piece_file_cb() in H5D__chunk_io_init_mdset()
TEST: if(nelmts == 1 ..) OK for H5_HAVE_PARALLEL | Test In H5D__chunk_io_init_mdset() May need to port the code also for H5D__contig_io_init_mdset() – However this is not necessary for multuiple dsets case. Only valid for Single dset case for chunked dset & no parallel case. Test without –enable-parallel & Point_Sel. & nelemt == 1 , Also did test with JK_1POINT - DONE
testphdf5 error - DONE | testphdf5 -o edpl [ -p ] error – This is no issue as working with mpiexec –np 3. Intened to run with multiple processes - test_plist_ed()
Convert, Trasfrom, Point, POSIX segfault on nocolcause - DONE This occurs due to Broken Collective cases | ./testphdf5 -o nocolcause [-p] & -o ecdsetw [-p] ( JK_NOCOLLCAUSE) - DONE : Failed because didn't support - TEST_DATATYPE_CONVERSION, TEST_DATA_TRANSFORMS, TEST_POINT_SELECTIONS, TEST_SET_MPIPOSIX Tests: testphdf5 -o nocolcause , testphdf5 –o nocolcause –p (both via H5Dwrite-Mdset and via ori H5Dwrite)
Testphdf5 test via H5Dwrite-MDSET() path DONE (ONLY SINGLE DSET TEST) JK_TODO_TESTP_SKIP in testphdf5.c JK_MCHUNK_OPT_REMOVE , JK_TODO_MCHUNK_OPT | src/tools : All PASSED! , src/test : All PASSED! (was ./dsets, ./set_extent) Src.testpar : testphdf5 -x cchunk6 -x cchunk7 -x cchunk8 -x cchunk9 -x cchunk10 -x actualio -x cchunk6 -x cchunk7 -x cchunk8 -x cchunk9 -x cchunk10 -x actualio : Failed because doesn’t support H5D_MPIO_MULTI_CHUNK ( H5D__multi_chunk_collective_io() ) Also Fortran test. TODO: Don’t support this for H5Dwrite_multi() yet. Postpond for later. Now forcus on ONE_LINK only.
total_chunks == 1 case - DONE JK_TODO_NOT_NECESSARY_REMOVE | #ifdef JK_TODO_LATER of if(total_chunks == 1) in H5D__all_piece_collective_io() Need to work for both CONTIG and CHUNKED cases NOTE: THIS is necessary any more, since ‘H5D__sort_piece()’ method which iterate through total_chunks is removed. No more expensive OP as before. Just directly pull the single piece_node from skiplist and pretty much to do the same as the previous (total_chunks===1) case code. The old code now just created more code maintenance.

## Slide 36
TODOs | 
Memory leak and (assertion error from H5Eprint() ) between SL_create() / SL_close() JK_SLCLOSE_ISSUE DONE | Move “H5SL_t *sel_pieces;” from H5D_rdcc_t to ‘H5D_shared_t.cache’ It’s H5SL_close() for chunk.sel_pieces code in H5D__close() of H5Dint.c It was created in H5D__chunk_io_init_mdset() with H5SL_create() in H5Dchunk.c Memory leak: definitely lost: 24 bytes in 1 blocks
Memory leak (assertion error from H5Eprint()) between SL_create() / SL_close() | Test with ./t_shapesame - DONE (TOUGH to work through!) sscontig4 : H5Eprint and sschecker4 : H5Eprint JK_SLCLOSE_ISSUE, JK_DEBUG_SLMEM
FAIL ./t_shapesame – DONE JK_SHAPE_SAME_P JK_DBG_SHAPE_SAME_P | sscontig4 -p : VRFY FAIL - contig_hs_dr_pio_test__run_test() , COL_CHUNKED case with test_num = 1,3,4 sschecker4 -p : VRFY FAIL - ckrbrd_hs_dr_pio_test__run_test() , COL_CHUNKED case with test_num = 1,3,4
Multiple H5Dwrite_multi() before H5Dclose. - DONE | To Test, In ph5mdsettest.c , define JK_TEST_DOUBLE_W_M In src, JK_MANY_WRITE_B_CLOSE
H5S_NULL case with contig - TODO JK_TODO_H5S_NULL JK_H5S_SCALAR | Test: ./testphdf5 --x null -x nocolcause -x cdsetw - nocolcause : TEST_NOT_SIMPLE_OR_SCALAR_DATASPACES case - Cdsetw :
Fix some non-parallel compile error (without --enable-parallel) - DONE | Test: config without --enable-parallel and make (Or h5committest koala, ostrich, …)
Fix H5DOwrite_chunk failure, tested via multi-dset call path - DONE | Test: hl/test/test_dset_opt
Incorrect Actual_io_mode for Contig Collective - DONE JK_ACTUALIO_MDSET | Test via sin;ge-dset path, H5D_MPIO_CONTIGUOUS_COLLECTIVE is correct. But H5D_MPIO_CHUNK_COLLECTIVE is returned. It’s because CHUNK_COLLECTIVE is always set in H5D__all_piece_collective_io() from old code.
Out of memory from MPI type build when 128000dset 4 chunked each – TODO | Fatal error in PMPI_Type_vector: Other MPI error, error stack: PMPI_Type_vector(149)....: MPI_Type_vector(count=1, blocklength=40, stride=1, dtype=USER<contig>, new_type_p=0xbfa2ffcc) failed MPIR_Type_vector_impl(44): MPID_Type_vector(54).....: Out of memory
if(!sel_hyper_flag) case DONE | For H5D__contig_io_init_mdset() ( refer to H5D__chunk_io_init_mdset() ) JK_TODO_NOT_NECESSARY_REMOVE : not necessary for CONTIG

## Slide 37
TODOs | 
JK_FCLOSE_PATCH - DONE | Applied patch from Quincey to make Fclose faster (H5FDmpio.c, H5FDmpiposix.c, H5Fsuper_cache.c) Remove as it’s not official.
Test remove Io_info_md->select_piece - OK | JK_TEST_NO_TOTAL_SELECT_PIECE Tested – OK (removed from H5Dpkg.h, H5Dio.c, H5Dcheck.c) Only question is why it required realloc before when it’s not even used? It was just because leak or segfault from double free and nothing to do with feature.
-I (independent IO test) (TODO LATER) | Causes valgrind warn about uninitialized write buf This occurs both ORIGINAL (H5Dwrite) and NEW (H5Dwrite_multi) code. (예전부터 있던것)
JK_TODO_NOSELECTION_COMMON | In H5Dio.c - Make common function
Why –s or –I hang a while ? | Debug to find where
Try eliminate fm->select_chunk (io_info_md->select_piece) - TODO IMPROVEMENT (code , performance) | This alloc for TOTAL chunks in a dset in ‘H5D__chunk_io_init()’ and only use [idx] according to selected chunk_index via H5V_chunk_index(). Set chunk_info in ‘H5D__create_chunk_map_single’, ‘H5D__create_chunk_file_map_hyper’. Use in ‘H5D__multi_chunk_collective_io()’ to loop through total chunks. This should be eliminated and use only loop selected chunks via SKIP List (sel_chunks) For HDFFV-8244 is also used for ‘H5D__collective_chunks_atonce_io’ , ‘H5D__all_chunk_individual_io’ SOLUTION: Make it go though only selected chunks via SKIP-List instead. Can get count with H5SL_count. Should work either IND or COLL.
Io_info_md->select_piece TODO CONSIDER | If this can be removed , do so. If not, setting code needs to be updated to keep piece-info from multi dset. Current code only handles single dset even updated to realloc to alloc accumulative. BTW, it make more sense to remove it if can, because mapping select_piece[] by chunk_index from ‘H5V_chunk_index’ for multiple dsets can be an issue.
Test projected_mem_space path in H5D__write_mdset | 
Consider if will use ayout.ops_md? | 
Consider | Consider move “single_piece_info” out to cache level. (like sel_pieces) This is only if decide to mimic if (nelmts == 1) code like H5D__chunk_io_init_mdset().

## Slide 38
TODOs | 
Rewire Single-dset READ path via multi-dset Read path JK_REWIRE_SINGLE_PATH_READ | 

## Slide 39
TODOs |  |  | 
Remove Single-path code JK_SINGLE_PATH_CUTOFF |  |  | 
REMOVED for WRITE |  | REMOVED for READ | Remove Common (CONSIDERED)
H5D__chunk_collective_write() - DONE TD |  | H5D__chunk_collective_read() - DONE TD | H5D__chunk_collective_write/read – DONE TD - H5D__chunk_collective_io - DONE TD - H5D__mpio_get_sum_chunk – DONE TD - H5D__link_chunk_collective_io - DONE TD - H5D__inter_collective_io - DONE TD - H5D__final_collective_io – DONE TD - H5D__sort_chunk – DONE TD - H5D__chunk_addrmap – DONE TD - H5D__chunk_addrmap_cb - DONE TD Note: H5D__link_chunk_collective_io is replaced by H5D__all_piece_collective_io
H5D__mpio_select_write() - DONE TD |  | H5D__mpio_select_read() - DONE TD | 
H5D__contig_collective_write() - DONE TD |  | H5D__contig_collective_read() - DONE TD | 
NOTE: TD means “Trace Done” |  |  | 

## Slide 40: TODO for document

## Slide 41
TODO Documentation | 
Remove multi-chunk optimization - TODO DOC | H5Pset_dxpl_mpio_chunk_opt () - H5FD_MPIO_CHUNK_ONE_IO (Stay) - H5FD_MPIO_CHUNK_MULTI_IO (Removed) - This need to be removed from RM

## Slide 42: TESTs and debugging

## Slide 43
Feature and Functional considerations
3 combination tests to consider
1. Single-Dset vs. Multi-Dset
2. Contig and Chunk via multi-dset path via multi-dset
3. Serial (NO MPI) vs. Parallel (MPI)
Verifications during development
No memory leak
Without –enable-parallel (NO-MPI) Chunk/Contig via single-dset path as original Compact/EFL via single-dset path as original
Contig and Compact mixture for multi-dset – NEED Test
Selection of process testing
Select HYPERSLAB – a Block
Select HYPERSLAB - Partial
Select Points via Element
Select None
Rewire H5Dwrite/read
Rewire H5Dwrite/H5Dread via multi-dset path
Cutoff single-dset functions for CHUNK/CONTIG dsets
Remove collective multi-chunk IO optimization
H5FD_MPIO_CHUNK_MULTI_IO
What to test
Is multi-dset working with combination of CHUNK and CONTIG dsets?
Are each selection types working? ALL . HYPERSLAB (Partial Selection) , POINTs, NONE
No select from a process work? TEST_MULTIDSET_NO_SEL
Multi-dset with NO-MPI (Serial) mode work? TEST_NO_MPI
Single-dset with MPI or NO-MPI work? This tests done by existing daily test. This also tested without –enable-parallel test with non-parallel (Koala, Ostrich) This also verify Rewire H5Dwrite/read via multi-dset path refactor work.
Memory leak test was done and verified during and at the end of development.

## Slide 44
TEST various dset layout mix | 
One CHUNKED dset via mdset path | 
H5Dwrite() test via mdset path . Test All the current test cases. | Verify all the features are working with current test cases.
Two CHUNKED dset via mdset path | 
One CONTIG dset via mdset path | 
H5Dwrite() test via mdset path . Test All the current test cases. | Verify all the features are working with current test cases.
Two CONTIG dset via mdset path | 
One CHUNKED , one CONTIG dsets via mdset path | 
Two CHUNKED, two CONTIG dsets via mdset path | 
TEST various dset count per process | 
One process run select two Dsets (count = 2) | 
One process run select no Dsets (count = 0) | 
Two process run One process select Two dsets (count = 2) Other process select the same Two dset (count =2 ) | 
Two process run One process select Two dsets (count = 2) Other process select only one dset (count = 1) | 

## Slide 45
#define tests | 
Without JK_NO_SEL | All process select each dataset
With JK_NO_SEL | Some process doesn’t select dataset
With JK_MULTI_PARTIAL | Select Partially in piece (chunk)
With JK_TEST_DOUBLE_W_M | Test Write_multi() twice before H5Dclose()

## Slide 46: Added Feature TEST cases for multi-dset
<TOPSRC>/testpar/ph5mdsettest.c
- This contains both feature and performance test by “TEST_TYPE” in code.

## Slide 47
HYPER SINGLE- BLOCK SELECTION WRITE TESTs | #Proc | SEL In a Piece | SERIAL mode (MPI) | SERIAL (NO-MPI) | Parallel IND mode | Parallel COLL mode
1 CHUNK Dset | 1P | 1 | OK |  | OK | OK
 |  | many | OK |  | OK | OK
 | 2P | 1 | OK |  | OK | OK
 |  | many | OK |  | OK | OK
2 CHUNK Dsets | 1P | 1 | OK |  | OK | OK
 |  | many | OK |  | OK | OK
 | 2P | 1 | OK |  | OK | OK
 |  | many | OK |  | OK | OK
1 CONTIG Dset | 1P | 1 | OK |  | OK | OK
 |  | many | OK |  | OK | OK
 | 2P | 1 | OK |  | OK | OK
 |  | many | OK |  | OK | OK
2 CONTIG Dsets | 1P | 1 | OK |  | OK | OK
 |  | many | OK |  | OK | OK
 | 2P | 1 | OK |  | OK | OK
 |  | many | OK |  | OK | OK
1CHUNK&1CONTIG dset | 1P | 1 | OK |  | OK | OK
 |  | many | OK |  | OK | OK
 | 2P | 1 | OK |  | OK | OK
 |  | many | OK |  | OK | OK
2CHUNK&2CONTIG Dset | 1P | 1 | OK |  | OK | OK
 |  | many | OK |  | OK | OK
 | 2P | 1 | OK |  | OK | OK
 |  | many | OK |  | OK | OK

## Slide 48
HYPER MULTI-BLOCK SELECTION WRITE TESTs | #Proc | SEL In a Piece | SERIAL mode (MPI) | SERIAL mode (NO-MPI) | Parallel IND mode | Parallel COLL mode
1 CHUNK Dset | 1P | 1 | OK |  | OK | OK
 |  | many | OK |  | OK | OK
 | 2P | 1 | OK |  | OK | OK
 |  | many | OK |  | OK | OK
2 CHUNK Dsets | 1P | 1 | OK |  | OK | OK
 |  | many | OK |  | OK | OK
 | 2P | 1 | OK |  | OK | OK
 |  | many | OK |  | OK | OK
1 CONTIG Dset | 1P | 1 | OK |  | OK | OK
 |  | many | OK |  | OK | OK
 | 2P | 1 | OK |  | OK | OK
 |  | many | OK |  | OK | OK
2 CONTIG Dsets | 1P | 1 | OK |  | OK | OK
 |  | many | OK |  | OK | OK
 | 2P | 1 | OK |  | OK | OK
 |  | many | OK |  | OK | OK
1CHUNK&1CONTIG dset | 1P | 1 | OK |  | OK | OK
 |  | many | OK |  | OK | OK
 | 2P | 1 | OK |  | OK | OK
 |  | many | OK |  | OK | OK
2CHUNK&2CONTIG Dset | 1P | 1 | OK |  | OK | OK
 |  | many | OK |  | OK | OK
 | 2P | 1 | OK |  | OK | OK
 |  | many | OK |  | OK | OK

## Slide 49
NO SELECTION WR TESTs | #Proc | SERIAL mode | Parallel IND mode | Parallel COLL mode
1 CHUNK Dset | 1P | Cnt=0 OK | Cnt=0 OK | Cnt=0 OK
 | 2P | Cnt=0,0 OK | Cnt=0,0 OK | Cnt=0,0 OK
 |  | Cnt=0,1 OK | Cnt=0,1 - OK | Cnt=0,1 - OK
2 CHUNK Dsets | 1P | Cnt=2,0 – OK | Cnt=2,0 – OK | Cnt=2,0 – OK
 | 2P | Cnt=2,0 – OK | Cnt=2,0 – OK | Cnt=2,0 – OK
 |  | Cnt=2,1– OK | Cnt=2,1– OK (Take Time) | Cnt=2,1– OK
1 CONTIG Dset | 1P | Cnt=0 OK | Cnt=0 OK | Cnt=0 OK
 | 2P | Cnt=0,0 - OK | Cnt=0,0 - OK | Cnt=0,0 - OK
 |  | Cnt=0,1 – OK | Cnt=0,1 – OK | Cnt=0,1 – OK
2 CONTIG Dsets | 1P | Cnt=2,0 - OK | Cnt=2,0 - OK | Cnt=2,0 - OK
 | 2P | Cnt=0,0 OK Cnt=2,0 – OK | Cnt=0,0 OK Cnt=2,0 – OK | Cnt=0,0 OK Cnt=2,0 – OK
 |  | Cnt=2,1 - OK | Cnt=2,1 – OK (Take Time) | Cnt=2,1 - OK
2CHUNK&2CONTIG Dset | 1P | Cnt=0 – OK | Cnt=0 – OK | Cnt=0 – OK
 | 2P | Cnt=0,0 - OK Cnt=4,0 - OK | Cnt=0,0 - OK Cnt=4,0 - OK | Cnt=0,0 - OK Cnt=4,0 - OK
 |  | Cnt=4,2 - OK | Cnt=4,2 - OK | Cnt=4,2 - OK
TODO: In correct counts combination handle: make sure incorrect counts combination doesn’t hang. Instead display error!
Also TEST: Test with JK_NONE in ph5mdesettest.c , with cnt=2,0 & 2,1. This is also test when count != 0 but no selection for the process.

## Slide 50
POINTs SELECTION WR TESTs | #Proc | SEL In a Piece | SERIAL mode | Parallel IND mode | Parallel COLL mode
1 CHUNK Dset | 1P | many | Cnt=1 - OK | Cnt=1 - OK | Cnt=1 - OK
 | 2P | many | Cnt=1,0 - OK Cnt=1,1 – OK | Cnt=1,0 - OK Cnt=1,1 - OK | Cnt=1,0 - OK Cnt=1,1 - OK
2 CHUNK Dsets | 1P | many | Cnt=2 - OK | Cnt=2 - OK | Cnt=2 - OK
 | 2P | many | Cnt=2,1 - OK Cnt=1,2 – OK Cnt=2,2 - OK | Cnt=2,1 - OK Cnt=1,2 – OK Cnt=2,2 - OK | Cnt=2,1 - OK Cnt=1,2 – OK Cnt=2,2 - OK
1 CONTIG Dset | 1P | many | Cnt=1 - OK | Cnt=1 - OK | Cnt=1 - OK
 | 2P | many | Cnt=1,0 - OK Cnt=1,1 – OK | Cnt=1,0 - OK Cnt=1,1 – OK | Cnt=1,0 - OK Cnt=1,1 – OK
2 CONTIG Dsets | 1P | many | Cnt=2 - OK | Cnt=2 - OK | Cnt=2 - OK
 | 2P | many | Cnt=2,1 - OK Cnt=1,2 – OK Cnt=2,2 - OK | Cnt=2,1 - OK Cnt=1,2 – OK Cnt=2,2 - OK | Cnt=2,1 - OK Cnt=1,2 – OK Cnt=2,2 - OK
2CHUNK&2CONTIG Dset | 1P | many | Cnt=4 – OK | Cnt=4 – OK | Cnt=4 – OK
 | 2P | many | Cnt=4,2 - OK Cnt=4,4 – OK Cnt=2,4 – OK | Cnt=4,2 - OK Cnt=4,4 – OK Cnt=2,4 – OK | Cnt=4,2 - OK Cnt=4,4 – OK Cnt=2,4 – OK

## Slide 51: Test by existing test cases

## Slide 52
COLL Broken test CONVERT, TRANSFER, POINT, POSIX, FILTER |  | #P | SERIAL mode | Parallel IND mode | Parallel COLL mode
Test with testphdf5 -o nocolcause | 2CHUNK&2CONTIG Dset | 1P | Done | Done | Done
Test with testphdf5 -o nocolcause -p | 2CHUNK&2CONTIG Dset | 2P | Done | Fixed - Done | Fixed - Done
Other tests |  | #P | SERIAL mode | Parallel IND mode | Parallel COLL mode
Test multiple Dwrite (or Dread) before Dclose. This check memory leak between H5SL_create and H5SL_close Tested with t_shapesame –o sscontig4, via single dset path, but need for multiple dset path as well. | 2CHUNK Dset | 1P | Done | Done | Done
 |  | 2P | Done | Done | Done
 | 2CONTIG Dset | 1P | Done | Fixed - DONE | Fixed - DONE
 |  | 2P | Done | Fixed - DONE | Fixed - DONE
 | 2CHUNK&2CONTIG Dset | 1P | Done | Done | Done
 |  | 2P | Done | Done | Done
Other tests |  | #P | SERIAL mode | Parallel IND mode | Parallel COLL mode
Test multiple Dwrite _multi (or Dread) before Dclose. This check memory leak between H5SL_create and H5SL_close Tested with ph5mdsettest.c - do write twice | 2CHUNK Dset | 1P | Done |  | OK: 1,0 / 2,0 / 0,0
 |  | 2P | Done |  | OK: 1,0 / 2,0 / 2,1 / 2,2 / 0,0
 | 2CONTIG Dset | 1P | Done |  | FAIL: 1,0 / 2,0 / Segfault - Fixed
 |  | 2P | Done |  | 
 | 2CHUNK&2CONTIG Dset | 1P | Done |  | FAIL: 3,4 / 4,4 - Fixed
 |  | 2P |  |  | 

## Slide 53
Other tests | 
Tested t_shapesame –o sscontig4, via single dset Ori path, | DONE
Tested t_shapesame –o sscontig4 –p , via single dset Ori path, | FIXED
Tested t_shapesame –o sscontig4, via multi dset path, | DONE
Tested t_shapesame –o sscontig4 -p, via multi dset path, | FIXED
Other DBG |  | Cnt=1,1 | Cnt=1,0 | Cnt=2,1 | 
total_chunks | P0 | 1 | 1 | 2 | 
 | P1 | 1 | NA | 1 | 
sum_chunk_allproc | P0 | 2 | 1 | 3 | 
 | P1 | 2 | NA | 3 | 
num_chunk (this proc skiplist) | P0 | 1 | 1 | 2 | 
 | P1 | 1 | NA | 1 | 
Other tests | 
Contiguous H5S_NULL | Test via Single-dset path : “./testphdf5 -x cdsetw -o null” Fixed – DONE
Contiguous H5S_SCALAR | Test via Single-dset path : “mpiexec –np 2 ./testphdf5 --o cdsetw” Fixed – DONE

## Slide 54
TODOs shapesame test | -o sscontig4 | -np 3 -o sscontig4 | -o sscontig4 -p
contig_hs_dr_pio_test__d2m_l2s READ | OK | OK | OK
contig_hs_dr_pio_test__d2m_s2l READ | OK | OK | OK
contig_hs_dr_pio_test__m2d_l2s WRITE | H5E_printf_stack FIXED - OK | H5E_printf_stack FIXED - OK | FAILED - VRFY (small slice write from large ds data good.) FIXED - OK
contig_hs_dr_pio_test__m2d_s2l WRITE | H5E_printf_stack FIXED - OK | H5E_printf_stack FIXED - OK | H5E_printf_stack: FIXED - OK
hs_dr_pio_test__takedown | OK | OK | OK

## Slide 55: Performance results
Following slides shows performance improvements with various tests on local system and HPC system
To see along with Graph, refer to https://svn.hdfgroup.uiuc.edu/hdf5doc/trunk/RFCs/HDF5_Library/HPC_H5Dread_multi_H5Dwrite_multi/H5Dwrite_multi_Perfrom_v#.pptx

## Slide 56
TEST host: Intrepid (BG/Q)
TEST type: all process write to all datasets.
Number of processes: 2048, 8096, 32384
Following 5 slides shows performance test results with multiple datasets (each contig/chunked).
Also shows comparisons between ‘H5Dwrite’ and ‘H5Dwrite_multi’
Expect better performance for ‘H5Dwrite_multi’ over ‘H5Dwrite’, and did.

## Slide 57
Performance tests : 2048 processes, Dset: 50, Size: 10,665,984 (40MB) CONTIG (on intrepid) |  |  |  | 
#dsets |  | H5Dwrite() | H5Dwrite_multi() | Increased Performance Rate
50 Dsets | WRITE raw only | 12.653 sec | 4.110 – 4.662 sec | 2.7 times
 | Fclose only | 1.135 – 1.377 sec | 1.115 – 1.169 sec | 
 | WRITE raw only | 16.142 sec | 2.918 – 3.351 sec | 4.8 times
 | Fclose only | 1.175 – 1.387 sec | 1.156 – 1.422 sec | 
 | WRITE raw only | 13.271 sec | 3.290 – 3.704 sec | 3.6 times
 | Fclose only | 1.189 – 1.364 sec | 1.132 – 1.153 sec | 
Note: “Overall” mean wall time of Application from begin to end. (thus include H5Fopen, H5Fclose, H5Dcreat, H5Dclose , etc ..)
Performance tests : 2048 processes, Dset: 50, Size: 10,665,984 (40MB) CHUNK (on intrepid) |  |  |  | 
#dsets |  | H5Dwrite() | H5Dwrite_multi() | Increased Performance Rate
50 Dsets | WRITE raw only | 11.672 sec | 4.602 – 5.461 sec | 2.2 times
 | Fclose only | 3.604 – 4.512 sec | 4.131 – 4.165 sec | 
 | WRITE raw only | 13.027 sec | 5.471 – 6.712 sec | 2 times
 | Fclose only | 3.374 – 3.958 sec | 4.102 – 4.194 sec | 
 | WRITE raw only | 15.202 sec | 6.540 – 7.890 sec | 2 times
 | Fclose only | 3.098 – 3.901 sec | 4.825 – 4.849 sec | 

## Slide 58
Performance tests : 8096 processes, Dset: 50, Size: 10,665,984 (40MB) CONTIG (on intrepid) |  |  |  | 
#dsets |  | H5Dwrite() | H5Dwrite_multi() | Increased Performance Rate
50 Dsets | WRITE raw only | 13.543 | 1.248 – 2.085 | 6.5 times
 | Fclose only | 4.110 – 4.392 | 3.262 – 3.346 | 
 | WRITE raw only | 14.040 | 1.569 – 2.184 | 6.4 times
 | Fclose only | 3.038 – 3.285 | 3.063 – 3.134 | 
 | WRITE raw only | 13.053 | 0.788 – 1.549 | 8.4 times
 | Fclose only | 2.545 – 2.828 | 4.446 – 4.562 | 
Note: “Overall” mean wall time of Application from begin to end. (thus include H5Fopen, H5Fclose, H5Dcreat, H5Dclose , etc ..)
Performance tests : 8096 processes, Dset: 50, Size: 10,665,984 (40MB) CHUNK (on intrepid) |  |  |  | 
#dsets |  | H5Dwrite() | H5Dwrite_multi() | Increased Performance Rate
50 Dsets | WRITE raw only | 11.243 | 2.692 – 4.317 | 2.6 times
 | Fclose only | 9.429 – 10.074 | 10.150 – 10.226 | 
 | WRITE raw only | 12.293 | 2.857 – 4.250 | 3 times
 | Fclose only | 6.728 – 7.602 | 10.797 – 10.796 | 
 | WRITE raw only | 12.933 | 3.066 – 4.085 | 3.2 times
 | Fclose only | 8.626 – 9.407 | 7.754 – 7.823 | 

## Slide 59
Performance tests : 32,384 processes, Dset: 50, Size: 10,665,984 (40MB) CONTIG (on intrepid) |  |  |  | 
#dsets |  | H5Dwrite() | H5Dwrite_multi() | Increased Performance Rate
50 Dsets | WRITE raw only | 14.117 sec | 0.074 – 2.496 sec | 5.7 times
 | Fclose only | 18.359 - 18.873 sec | 18.272 – 18.905 sec | 
 | WRITE raw only | 13.272 sec | 0.075 – 1.627 sec | 8.2 times
 | Fclose only | 18.426 - 19.260 sec | 16.194 – 16.508 sec | 
 | WRITE raw only | 13.468 sec | 0.072 – 1.737 sec | 7.8 times
 | Fclose only | 20.996 - 21.300 sec | 17.308 – 17.686 sec | 
Note: “Overall” mean wall time of Application from begin to end. (thus include H5Fopen, H5Fclose, H5Dcreat, H5Dclose , etc ..)
Performance tests : 32,384 processes, Dset: 50, Size: 10,665,984 (40MB) CHUNK (on intrepid) |  |  |  | 
#dsets |  | H5Dwrite() | H5Dwrite_multi() | Increased Performance Rate
50 Dsets | WRITE raw only | 14.232 sec | 0.092 - 3.111 sec | 4.6 times
 | Fclose only | 23.721 - 24.687 sec | 24.530 - 24.596 sec | 
 | WRITE raw only | 15.525 sec | 0.094 - 2.246 sec | 7 times
 | Fclose only | 21.674 - 22.534 sec | 22.098 - 22.166 sec | 
 | WRITE raw only | 18.852 sec | 0.094 - 2.358 sec | 8 times
 | Fclose only | 19.466 - 20.574 sec | 24.003 - 24.091 sec | 

## Slide 60
Chart: Number of processes
| 2048 | 8096 | 32384
H5Dwrite | 16.142 | 13.053 | 13.272
H5Dwrite_multi | 3.351 | 1.549 | 1.627
Performance Comparison between H5Dwrite_multi and H5Dwrite on Intrepid (BG/Q)
“All processes write to all dsets (N processes / 50 CONTIG dsets (40MB each) )

## Slide 61
Chart: Number of processes
| 2048 | 8096 | 32384
H5Dwrite | 11.672 | 12.933 | 18.852
H5Dwrite_multi | 5.461 | 4.085 | 2.358
Performance Comparison between H5Dwrite_multi and H5Dwrite on Intrepid (BG/Q)
“All processes write to all dsets (N processes / 50 CHUNKED dsets (40MB each) )

## Slide 62
TEST host: Wallby
TEST type: Single process write to all datasets.
Following 2 slides shows performance test results on Wallaby with multiple datasets (each contig/chunked).
Also shows comparisons between ‘H5Dwrite’ and ‘H5Dwrite_multi’
Expect better performance for ‘H5Dwrite_multi’ over ‘H5Dwrite’, and did.

## Slide 63
Performance tests : Dim 200, CHUNK 20 , Float type (on Wallaby) |  |  |  | 
#dsets |  | H5Dwrite() | H5Dwrite_multi() | Increased Performance Rate
50 Dsets | WRITE raw only | 0.555 sec | 0.076 sec | 730%
 | Overall | real 0m1.181s user 0m0.067s sys 0m0.191s | real 0m0.824s user 0m0.068s sys 0m0.088s | 135%
100 Dsets | WRITE raw only | 1.077 sec | 0.046 sec | 2340%
 | Overall | real 0m2.478s user 0m0.129s sys 0m0.356s | real 0m1.180s user 0m0.074s sys 0m0.119s | 210%
200 Dsets | WRITE raw only | 2.103 sec | 0.143 sec | 1470%
 | Overall | real 0m4.792s user 0m0.229s sys 0m0.529s | real 0m2.831s user 0m0.243s sys 0m0.316s | 170%
400 Dsets | WRITE raw only | 4.246 sec | 0.291 sec | 1460%
 | Overall | real 0m9.711s user 0m0.455s sys 0m1.017s | real 0m5.522s user 0m0.489s sys 0m0.615s | 175%
800 Dsets | WRITE raw only | 8.340 sec | 1.018 | 820%
 | Overall | real 0m18.768s user 0m0.848s sys 0m2.299s | real 0m11.344s user 0m1.399s sys 0m1.393s | 166%
Note: “Overall” mean wall time of Application from begin to end. (thus include H5Fopen, H5Fclose, H5Dcreat, H5Dclose , etc ..)

## Slide 64
Performance tests : Dim 200, CONTIG , Float type (on Wallaby) |  |  |  | 
#dsets |  | H5Dwrite() | H5Dwrite_multi() | Increased Performance Rate
400 Dsets | WRITE raw only | 0.456 sec | 0.111 sec | 410%
 | Overall | real 0m0.957s user 0m0.160s sys 0m0.103s | real 0m0.746s user 0m0.142s sys 0m0.085s | 132%
800 Dsets | WRITE raw only | 0.901 sec | 0.051 sec | 1800%
 | Overall | real 0m2.004s user 0m0.303s sys 0m0.261s | real 0m1.408s user 0m0.311s sys 0m0.143s | 142%
1600 Dsets | WRITE raw only | 1.773 sec | 0.098 sec | 1809%
 | Overall | real 0m3.938s user 0m0.663s sys 0m0.550s | real 0m2.562s user 0m0.608s sys 0m0.291s | 153%
3200 Dsets | WRITE raw only | 3.425 sec | 0.176 sec | 1946%
 | Overall | real 0m7.702s user 0m1.210s sys 0m1.174s | real 0m4.947s user 0m1.183s sys 0m0.526s | 155%
6400 Dset | WRITE raw only | 7.704 sec | 0.632 sec | 1218%
 | Overall | real 0m17.170s user 0m2.599s sys 0m2.057s | real 0m9.760s user 0m2.463s sys 0m1.063s | 175%
Note: “Overall” mean wall time of Application from begin to end. (thus include H5Fopen, H5Fclose, H5Dcreat, H5Dclose , etc ..)

## Slide 65
Test host: Hopper
TEST type: Single process write to all datasets.
Following 4 slides shows performance test results on HOPPER with multiple datasets (each contig/chunked)
Also shows comparisons between ‘H5Dwrite’ and ‘H5Dwrite_multi’
Expect better performance for ‘H5Dwrite_multi’ over ‘H5Dwrite’, and did.

## Slide 66
Performance tests : Dim 256000, CHUNK 25600, 1MB each dset , Float type (on Hopper – 1process,1node) |  |  |  | 
#dsets |  | H5Dwrite() | H5Dwrite_multi() | Increased Performance Rate
50 Dsets | WRITE raw only | 1.843 sec | 0.247 sec | 746%
 | Overall | 0:04.14 sec | 0:02.40 sec | 
100 Dsets (100BM) | WRITE raw only | 4.033 sec | 0.387 sec | 1,042%
 | Overall | 0:06.84 sec | 0:03.16 sec | 
200 Dsets (200MB) | WRITE raw only | 6.417 sec | 0.598 sec | 1,073%
 | Overall | 0:09.21 sec | 0:02.64 sec | 
400 Dsets (400MB) | WRITE raw only | 12.238 sec | 1.190 sec | 1,028%
 | Overall | 0:15.66 sec | 0:03.69 sec | 
800 Dsets (800 MB) | WRITE raw only | 30.283 sec | 3.116 sec | 972%
 | Overall | 0:33.09 sec | 0:08.51 sec | 
1200 Dsets (1.2GB) | WRITE raw only | 55.248 sec | 4.738 sec | 1,166%
 | Overall | 00:57.85 sec | 0:11.93 sec | 
1600 Dsets (1.6GB) | WRITE raw only | 60.295 sec | 7.507 sec | 803%
 | Overall | 1:04.89 sec | 0:15.87 sec | 
2000 Dsets (2GB) | WRITE raw only | 88.597 sec | 9.360 sec | 946%
 | Overall | 1:33.85 sec | 0:17.67 sec | 
Note: “Overall” mean wall time of Application from begin to end. (thus include H5Fopen, H5Fclose, H5Dcreat, H5Dclose , etc ..)

## Slide 67
Performance tests : Dim 256000, CONTIG, 1MB each dset, Float type, (on Hopper – 1process, 1node) |  |  |  | 
#dsets |  | H5Dwrite() | H5Dwrite_multi() | Increased Performance Rate
400 Dsets (400MB) | WRITE raw only | 12.837 sec | 1.504 sec | 845%
 | Overall | 0:15.33 sec | 0:02.92 sec | 
800 Dsets (800MB) | WRITE raw only | 26.143 sec | 2.680 sec | 975%
 | Overall | 0:28.44 sec | 0:04.29 sec | 
1200 Dsets (1.2GB) | WRITE raw only | 39.429 sec | 3.371 sec | 1,170%
 | Overall | 0:42.58 sec | 0:05.78 sec | 
1600 Dsets (1.6GB) | WRITE raw only | 53.239 sec | 4.926 sec | 1,080%
 | Overall | 0:54.25 sec | 0:06.92 sec | 
2000 Dsets (2GB) | WRITE raw only | 69.818 sec | 6.023 sec | 1,160%
 | Overall | 1:10.51 sec | 0:08.16 sec | 
2400 Dsets | WRITE raw only | sec | sec | Failed due to over 2GB
 | Overall | sec | sec | 
Note: “Overall” mean wall time of Application from begin to end. (thus include H5Fopen, H5Fclose, H5Dcreat, H5Dclose , etc ..)

## Slide 68
Performance tests : Dim 200, CHUNK 20 , Float type (on Hopper – 1process,1node) |  |  |  | 
#dsets |  | H5Dwrite() | H5Dwrite_multi() | Increased Performance Rate
50 Dsets | WRITE raw only | 1.585 sec | 0.040 sec | 40 times (4,000% )
 | Overall | 0:02.55 sec | 0:01.04 sec | 
100 Dsets | WRITE raw only | 3.172 sec | 0.060 sec | 52 times
 | Overall | 0:04.13 sec | 0:01.07 sec | 
200 Dsets | WRITE raw only | 6.340 sec | 0.105 sec | 60 times
 | Overall | 0:07.43 sec | 0:01.11 sec | 
400 Dsets | WRITE raw only | 12.682 sec | 0.231 sec | 55 times
 | Overall | 0:13.86 sec | 0:01.34 sec | 
800 Dsets | WRITE raw only | 25.335 sec | 0.688 sec | 37 times
 | Overall | 0:26.68 sec | 0:02.11 sec | 
Note: “Overall” mean wall time of Application from begin to end. (thus include H5Fopen, H5Fclose, H5Dcreat, H5Dclose , etc ..)

## Slide 69
Performance tests : Dim 200, CONTIG , Float type (on Hopper – 1process, 1node) |  |  |  | 
#dsets |  | H5Dwrite() | H5Dwrite_multi() | Increased Performance Rate
400 Dsets | WRITE raw only | 12.758 sec | 0.040 sec | 318 times (31,800%)
 | Overall | 0:13.78 sec | 0:01.73 sec | 
800 Dsets | WRITE raw only | 25.506 sec | 0.048 sec | 531 times
 | Overall | 0:26.75 sec | 0:01.20 sec | 
1600 Dsets | WRITE raw only | 51.531 sec | 0.101 sec | 510 times
 | Overall | 0:52.85 sec | 0:01.21 sec | 
3200 Dsets | WRITE raw only | 111.702 sec | 0.165 sec | 676 times
 | Overall | 1:53.24 sec | 0:01.61 sec | 
6400 Dset | WRITE raw only | 213.560 sec | 0.252 sec | 802 times
 | Overall | 3:35.67 sec | 0:02.03 sec | 
Note: “Overall” mean wall time of Application from begin to end. (thus include H5Fopen, H5Fclose, H5Dcreat, H5Dclose , etc ..)

## Slide 70
Test host: Hopper
TEST type: 6 processes write to all datasets.
Following 2 slides shows performance test results with multiple datasets (each contig/chunked)
Also shows comparisons between ‘H5Dwrite’ and ‘H5Dwrite_multi’
Expect better performance for ‘H5Dwrite_multi’ over ‘H5Dwrite’, and did.

## Slide 71
Performance tests : Dim 200, CHUNK 20 , Float type ( on Hopper – 6processes (2process each over 3node)) |  |  |  | 
#dsets |  | H5Dwrite() | H5Dwrite_multi() | Increased Performance Rate
50 Dsets | WRITE raw only | 9.870 - 19.292 sec | 0.044 - 0.081 sec | 224 - 238 times
 | Overall | 0:35.45 sec | 0:01.35 sec | 
100 Dsets | WRITE raw only | 22.620 - 46.939 sec | 0.082 - 0.115 sec | 275 - 408 times
 | Overall | 1:08.35 sec | 0:02.15 sec | 
200 Dsets | WRITE raw only | 34.187 - 80.319 sec | 0.108 - 0.141sec | 316 - 569 times
 | Overall | 2:15.05 sec | 0:01.64 sec | 
400 Dsets | WRITE raw only | 82.837 - 171.793 sec | 0.259 - 0.296 sec | 319 - 580 times
 | Overall | 4:31.32 sec | 0:01.80 sec | 
800 Dsets | WRITE raw only | 154.203 - 272.157 sec | 0.858 - 0.934 sec | 180 - 291 times
 | Overall | 6:32.83 sec | 0:03.36 sec | 
Note: “Overall” mean wall time of Application from begin to end. (thus include H5Fopen, H5Fclose, H5Dcreat, H5Dclose , etc ..)

## Slide 72
Performance tests : Dim 200, CONTIG , Float type ( on Hopper – 6processes (2process each over 3node)) |  |  |  | 
#dsets |  | H5Dwrite() | H5Dwrite_multi() | Increased Performance Rate
400 Dsets | WRITE raw only | 26.716 - 31.684 sec | 0.043 - 0.086 sec | 368 - 621 times
 | Overall | 0:33.19 sec | 0:01.47 sec | 
800 Dsets | WRITE raw only | 51.623 - 51.728 sec | 0.058 - 0.111 sec | 466 - 890 times
 | Overall | 0:53.41 sec | 0:01.59 sec | 
1600 Dsets | WRITE raw only | 110.794 - 111.280 sec | 0.085 - 0.135 sec | 824 – 1303 times
 | Overall | 1:58.09 sec | 0:01.71 sec | 
3200 Dsets | WRITE raw only | 213.682 - 223.493 sec | 0.133 - 0.181 sec | 1234 - 1606 times
 | Overall | 3:45.76 sec | 0:02.01 sec | 
6400 Dset | WRITE raw only | 424.471 - 429.848 sec | 0.589 - 0.625 sec | 687 - 720 times
 | Overall | 7:18.95 sec | 0:02.97 sec | 
Note: “Overall” mean wall time of Application from begin to end. (thus include H5Fopen, H5Fclose, H5Dcreat, H5Dclose , etc ..)

## Slide 73
Test host: Hopper
TEST type: All processes write to all datasets.
Following 5 slides shows performance test results with multiple processes up to 256 processes and multiple datasets (each contig/chunked)
Shows “Table & Chart” as a pair slides
Also shows comparisons between ‘H5Dwrite’ and ‘H5Dwrite_multi’
Expect better performance for ‘H5Dwrite_multi’ over ‘H5Dwrite’, and did.

## Slide 74
Performance tests : Dim 256000, CONTIG, 1MB each dset, Float type, (on Hopper ) Test proc-dset pair IO. ‘embarrassingly parallel’ vs ‘multi_dset’ (Without Fclose Patch) |  |  |  | 
#dsets |  | H5Dwrite() (embarrassing para) | H5Dwrite_multi() | Increased Performance Rate
24 procs 24 dsets (24MB) | WRITE raw only | sec | sec | 
 | Overall | 02.44 sec | 02.47 sec | 
48 procs 48 dsets (48MB) | WRITE raw only | sec | sec | 
 | Fclose |  |  | 
 | Overall | 03.94 sec | 04.11 sec | 
96 procs 96 dsets (96MB) | WRITE raw only | 0.360 sec | 0.254 sec | 
 | Fclose | sec | sec | 
 | Overall | 04.39 sec | 04.81 sec | 
128 procs 128 dsets (128MB) | WRITE raw only | 0.326 Sec | 0.875 sec | 
 | Fclose | 7.041 sec | 6.837 sec | 
 | Overall | 0:09.76 sec | 0:10.52 sec | 
256 procs 256 dsets (256MB) | WRITE raw only | Xx sec | 0.185 sec | 
 | Fclose | 13.454 sec | 13.436 sec | 
 | Overall | 0:16.34 sec | 0:17.42 sec | 
Note: “Overall” mean wall time of Application from begin to end. (thus include H5Fopen, H5Fclose, H5Dcreat, H5Dclose , etc ..)

## Slide 75
Performance tests : Dim 256000, CHUNKED 25600, 1MB each dset, Float type, (on Hopper ) Test proc-dset pair IO. ‘embarrassingly parallel’ vs ‘multi_dset’ (without Fclose Patch) |  |  |  | 
#dsets |  | H5Dwrite() (embarrassing para) | H5Dwrite_multi() | Increased Performance Rate
24 procs 24 dsets (24MB) | WRITE raw only | sec | sec | 
 | Fclose | sec | sec | 
 | Overall | 2.86 sec | 2.460sec | 
48 procs 48 dsets (48MB) | WRITE raw only | sec | sec | 
 | Fclose | sec | sec | 
 | Overall | 3.846 sec | 3.780 sec | 
96 procs 96 dsets (96MB) | WRITE raw only | sec | sec | 
 | Fclose | sec | sec | 
 | Overall | 5.33 sec | 5.31 sec | 
128 procs 128 dsets (128MB) | WRITE raw only | Sec | sec | 
 | Fclose | sec | sec | 
 | Overall | 11.34 sec | 10.75 sec | 
256 procs 256 dsets (256MB) | WRITE raw only | sec | sec | 
 | Fclose | sec | sec | 
 | Overall | 18.460 sec | 17.067 sec | 
Note: “Overall” mean wall time of Application from begin to end. (thus include H5Fopen, H5Fclose, H5Dcreat, H5Dclose , etc ..)

## Slide 76
Performance tests : Dim 128000, CONTIG, 0.5MB each dset, (on Hopper )’ Test: all processes write to all datasets. (OLD without Fclose Patch) |  |  |  | 
#dsets |  | H5Dwrite() (COLL – loop) | H5Dwrite_multi() | Increased Performance Rate
24 procs 55 Dsets | WRITE raw only | 63.054 sec | 0.786 sec | 
 | Fclose | 0.012 sec | 0.390 sec | 
 | Overall | 64.857s sec | 2.788 sec | 23 times
48 procs 55 Dsets | WRITE raw only | 98.185 sec | 0.866 sec | 
 | Fclose | 0.097 sec | 0.539 sec | 
 | Overall | 100.844 sec | 3.919 sec | 25 times
64 procs 55 Dsets | WRITE raw only | 195.563 sec | 0.382 sec | 
 | Fclose | 0.735 sec | 4.029 sec | 
 | Overall | 198.901 sec | 6.952 sec | 28 times
96 procs 55 Dsets | WRITE raw only | 272.803 sec | 0.872 sec | 
 | Fclose | 0.765 sec | 5.835 sec | 
 | Overall | 276.387 sec | 9.330 sec | 29 times
128 procs 55 Dsets | WRITE raw only | 347.788 Sec | 0.910 sec | 
 | Fclose | 11.217 sec | 7.198 sec | 
 | Overall | 364.659 sec | 10.533 sec | 38 times
256 procs 55 Dsets | WRITE raw only | 567.086 sec | 0.747 sec | 
 | Fclose | 11.568 sec | 11.916 sec | 
 | Overall | 581.345 sec | 15.603 sec | 37 times
Note: “Overall” mean wall time of Application from begin to end. (thus include H5Fopen, H5Fclose, H5Dcreat, H5Dclose , etc ..)

## Slide 77
Performance tests : Dim 128000, CONTIG, 0.5MB each dset, (on Hopper )’ Test: all processes write to all datasets. NEW (Fclose Patch – Max/Min time) |  |  |  | 
#dsets |  | H5Dwrite() (COLL – loop) | H5Dwrite_multi() | Increased Performance Rate
24 procs 50 Dsets | WRITE raw only | 64.166 sec | 0.424 – 1.160 sec | 55 times
 | Fclose | 0.005 – 0.765 sec | 0.005 – 0.006 sec | 
 | Overall | 65.480 sec | 2.478 sec | 26 times
48 procs 50 Dsets | WRITE raw only | 74.236 sec | 0.352 – 1.103 sec | 67 times
 | Fclose | 0.042 – 5.779 sec | 0.069 – 0.070 sec | 
 | Overall | 76.825 sec | 3.485 sec | 22 times
96 procs 50 Dsets | WRITE raw only | 254.081 sec | 0.664 – 5.099 sec | 50 times
 | Fclose | 0.396 – 6.133 sec | 0.071 - 0.072 sec | 
 | Overall | 262.008 sec | 7.354 sec | 36times
128 procs 50 Dsets | WRITE raw only | 281.438 Sec | 0.589 – 6.333 sec | 44 times
 | Fclose | 0.699 – 1.474 sec | 0.682 – 0.683 sec | 
 | Overall | 285 sec | 9.311 sec | 30 times
256 procs 50 Dsets | WRITE raw only | 492.256 Sec | 0.633 – 8.385 sec | 59 times
 | Fclose | 1.332 – 12.087 sec | 1.303 – 1.305 sec | 
 | Overall | 501 sec | 12.108 sec | 41 times
Note: “Overall” mean wall time of Application from begin to end. (thus include H5Fopen, H5Fclose, H5Dcreat, H5Dclose , etc ..)

## Slide 78
Performance tests : Dim 128000, 10 CHUNKED, 0.5MB each dset, (on Hopper )’ Test: all processes write to all datasets. NEW (Fclose Patch – Max/Min time) |  |  |  | 
#dsets |  | H5Dwrite() (COLL – loop) | H5Dwrite_multi() | Increased Performance Rate
24 procs 30 Dsets | WRITE raw only | 58.565 sec | 0.083 – 0.835 sec | 70 times
 | Fclose | 0.006 – 0.755 Sec | 0.005 – 0.006 sec | 
 | Overall | 59.847 sec | 2.095 sec | 28 times
48 procs 30 Dsets | WRITE raw only | 78.273 sec | 0.338 – 1.077 sec | 72 times
 | Fclose | 0.060 – 0.819 –sec | 0.086 – 0.087 sec | 
 | Overall | 80.773 sec | 3.456 sec | 23 times
96 procs 30 Dsets | WRITE raw only | 158.507 sec | 0.742 – 3.495 sec | 45 times
 | Fclose | 0.051 – 10.798 sec | 0.302 – 0.303 sec | 
 | Overall | 160.877 sec | 7.016 sec | 22 times
128 procs 30 Dsets | WRITE raw only | 187.997 Sec | 0.662 – 6.414 sec | 29 times
 | Fclose | 0.655 – 1.419 sec | 0.650 – 0.650 sec | 
 | Overall | 191.646 sec | 9.391 sec | 20 times
256 procs 30 Dsets | WRITE raw only | 412.168 Sec | 0.718 – 8.474 sec | 48 times
 | Fclose | 1.331 – 7.794 sec | 1.296 – 1.297 sec | 
 | Overall | 418.000 sec | 13.321 sec | 31 times
Note: “Overall” mean wall time of Application from begin to end. (thus include H5Fopen, H5Fclose, H5Dcreat, H5Dclose , etc ..)

## Slide 79
TEST host: Hopper
TEST type: Both “Each process write each dataset. (embarrassingly parallel case)” and “All processes write to all datasets.”
Following 4 slides shows performance test results with multiple processes up to 4000 processes and multiple datasets (each contig/chunked)
Mainly purpose for testing stability with larger scale.
Also shows comparisons between ‘H5Dwrite’ and ‘H5Dwrite_multi’ for 2k/4k processes.
Expect better performance for ‘H5Dwrite_multi’ over ‘H5Dwrite’, and did.

## Slide 80
Performance tests : Dim 256000, 1MB each dset, (on Hopper )’ Test:. ‘embarrassingly parallel’ . NEW (Fclose Patch – Max/Min time) |  |  |  | 
#dsets |  | H5Dwrite() (COLL – loop) | H5Dwrite_multi() | Increased Performance Rate
512 procs 512 Dsets CONTIG | WRITE raw only |  | 0.811 – 16.529 sec | 
 | Fclose |  | 5.373 – 5.375 sec | 
 | Overall |  | 24.945 sec | 
512 procs 512 Dsets CHUNK | WRITE raw only |  | 1.038 – 21.760 sec | 
 | Fclose |  | 6.013 – 6.016 sec | 
 | Overall |  | 32.169 sec | 
Note: “Overall” mean wall time of Application from begin to end. (thus include H5Fopen, H5Fclose, H5Dcreat, H5Dclose , etc ..)
Performance tests : Dim 512000, 2MB each dset, (on Hopper )’ Test:. All processes write to all dsets . NEW (Fclose Patch – Max/Min time) |  |  |  | 
#dsets |  | H5Dwrite() (COLL – loop) | H5Dwrite_multi() | Increased Performance Rate
512 procs 50 Dsets CONTIG | WRITE raw only |  | 0.546 – 11.434 sec | 
 | Fclose |  | 2.745 – 2.746 sec | 
 | Overall |  | 17.051 sec | 
512 procs 50 Dsets CHUNK | WRITE raw only |  | 2.253 – 18.253 sec | 
 | Fclose |  | 2.660 – 2.662 | 
 | Overall |  | 24.214 sec | 
Test H5Dwrite_multi with 512 processes (functional test)

## Slide 81
Performance tests : Dim 256000, 1MB each dset, (on Hopper )’ Test:. ‘embarrassingly parallel’ . NEW (Fclose Patch – Max/Min time) |  |  |  | 
#dsets |  | H5Dwrite() (COLL – loop) | H5Dwrite_multi() | Increased Performance Rate
1024 procs 1024 Dsets CONTIG | WRITE raw only |  | 3.358 – 29.093 sec | 
 | Fclose |  | 11.402 – 11.405 sec | 
 | Overall |  | 43.652 sec | 
1024 procs 1024 Dsets CHUNK | WRITE raw only |  | 5.824 – 26.560 sec | 
 | Fclose |  | 11.959 – 11.962 sec | 
 | Overall |  | 44.257 sec | 
Note: “Overall” mean wall time of Application from begin to end. (thus include H5Fopen, H5Fclose, H5Dcreat, H5Dclose , etc ..)
Performance tests : Dim 512000, 2MB each dset, (on Hopper )’ Test:. All processes write to all dsets . NEW (Fclose Patch – Max/Min time) |  |  |  | 
#dsets |  | H5Dwrite() (COLL – loop) | H5Dwrite_multi() | Increased Performance Rate
1024 procs 50 Dsets CONTIG | WRITE raw only |  | 0.618 – 21.342 sec | 
 | Fclose |  | 5.523 – 5.526 sec | 
 | Overall |  | 29.422 sec | 
1024 procs 50 Dsets CHUNK | WRITE raw only |  | 2.866 – 18.616 sec | 
 | Fclose |  | 5.729 – 5.732 sec | 
 | Overall |  | 27.264 sec | 
Test H5Dwrite_multi with 1024 processes (functional test)

## Slide 82
Performance tests : Dim 256000, 1MB each dset, (on Hopper )’ Test:. ‘embarrassingly parallel’ . NEW (Fclose Patch – Max/Min time) |  |  |  | 
#dsets |  | H5Dwrite() (COLL – loop) | H5Dwrite_multi() | Increased Performance Rate
2000 procs 2000 Dsets CONTIG | WRITE raw only | 0.043 – 24.615 sec | 5.315 – 31.036 sec | 
 | Fclose | 22.088 – 22.090 sec | 22.035 – 22.040 sec | 
 | Overall | 50.158 sec | 56.952 sec | 
2000 procs 2000 Dsets CHUNK | WRITE raw only | 0.175 – 26.255 sec | 9.078 – 29.808 sec | 
 | Fclose | 22.602 – 22.609 sec | 21.390 – 21.395 sec | 
 | Overall | 59.855 sec | 64.401 sec | 
Note: “Overall” mean wall time of Application from begin to end. (thus include H5Fopen, H5Fclose, H5Dcreat, H5Dclose , etc ..)
Performance tests : Dim 512000, 2MB each dset, (on Hopper )’ Test:. All processes write to all dsets . NEW (Fclose Patch – Max/Min time) |  |  |  | 
#dsets |  | H5Dwrite() (COLL – loop) | H5Dwrite_multi() | Increased Performance Rate
2000 procs 50 Dsets CONTIG | WRITE raw only | 759.272 sec | 1.049 – 21.776 sec | 35 times
 | Fclose | 10.147 – 30.865 sec | 10.335 – 10.338 sec | 
 | Overall | 792.960 sec | 36.762 sec | 22 times
2000 procs 50 Dsets CHUNK | WRITE raw only | 699.326 sec | 2.966 – 23.689 sec | 30 times
 | Fclose | 11.274 – 37.014 sec | 10.079 – 10.082 sec | 
 | Overall | 742.781 sec | 38.670 sec | 20 times
Test H5Dwrite_multi with 2000 processes (functional test)

## Slide 83
Performance tests : Dim 128000, 0.5MB each dset, (on Hopper )’ Test:. ‘embarrassingly parallel’ . NEW (Fclose Patch – Max/Min time) |  |  |  | 
#dsets |  | H5Dwrite() (COLL – loop) | H5Dwrite_multi() | Increased Performance Rate
4000 procs 4000 Dsets CONTIG | WRITE raw only |  | 4.241 – 24.980 sec | 
 | Fclose |  | 41.959 – 41.969 sec | 
 | Overall |  | 72.467 sec | 
4000 procs 4000 Dsets CHUNK | WRITE raw only |  | 14.604 – 35.354 –sec | 
 | Fclose |  | 41.728 – 41.742 sec | 
 | Overall |  | 90 sec | 
Note: “Overall” mean wall time of Application from begin to end. (thus include H5Fopen, H5Fclose, H5Dcreat, H5Dclose , etc ..)
Test H5Dwrite_multi with 4000 processes (functional test)
Performance tests : Dim 512000, 2MB each dset, (on Hopper )’ Test:. All processes write to all dsets . NEW (Fclose Patch – Max/Min time) |  |  |  | 
#dsets |  | H5Dwrite() (COLL – loop) | H5Dwrite_multi() | Increased Performance Rate
4000procs 50 Dsets CONTIG | WRITE raw only | 850.971 sec | 1.161 – 27.350 sec | 31 times
 | Fclose | 21.059 – 31.807 sec | 20.344 – 20.351 sec | 
 | Overall | 876.464 sec | 50.730 sec | 17 times
4000procs 50 Dsets CHUNK (10chunks) | WRITE raw only | 836.984 sec | 3.918 – 19.646 sec | 42 times
 | Fclose | 23.024 – 53.734 sec | 20.449 – 20.454 sec | 
 | Overall | 893.966 sec | 43.414 sec | 20 times

## Slide 84
TEST host: Hopper
TEST type: “All processes write to all datasets.”
Following 2 slides shows performance test results with 2k/4k processes with more datasets (each contig/chunked).
Purpose for testing stability with larger scale with more datasets and more chunks.
Also shows comparisons between ‘H5Dwrite’ and ‘H5Dwrite_multi’ for 2000 processes.
Expect better performance for ‘H5Dwrite_multi’ over ‘H5Dwrite’, and did.

## Slide 85
Note: “Overall” mean wall time of Application from begin to end. (thus include H5Fopen, H5Fclose, H5Dcreat, H5Dclose , etc ..)
Test H5Dwrite_multi with 2000 processes / 300dsets (functional test)
Performance tests : Dim 512000, 2MB each dset, (on Hopper )’ Test:. All processes write to all dsets . NEW (Fclose Patch – Max/Min time) |  |  |  | 
#dsets |  | H5Dwrite() (COLL – loop) | H5Dwrite_multi() | Increased Performance Rate
2000 procs 300 Dsets CONTIG | WRITE raw only | 4012.661 sec (66m.) | 6.832 – 22.547 sec | 178 times
 | Fclose | 10.713 – 21.458 sec | 10.625 – 10.629 sec | 
 | Overall | 4037.097 sec (67m17) | 36.254 sec | 111 times
2000 procs 300 Dsets CHUNK (10 chunks) | WRITE raw only | 3774.168 sec | 23.412 – 34.146 sec | 110 times
 | Fclose | 10.505 – 16.264 sec | 11.194 – 11.199 sec | 
 | Overall | 3796.485 sec | 49.937 sec | 76 times
Performance tests : Dim 128,000,000, 500MB each dset, (on Hopper )’ Test:. All processes write to all dsets . NEW (Fclose Patch – Max/Min time) Test for handling 1milion pieces. 0.5milion pieces per dataset via 500,000 chunks. |  |  |  | 
#dsets |  | H5Dwrite() (COLL – loop) | H5Dwrite_multi() | Increased Performance Rate
2000 procs 2 Dsets CHUNK (1M chunks) | WRITE raw only | 55.791 sec | 25.078 – 51.092 sec | 
 | Fclose | 10.878 – 36.585 | 12.623 – 12.626 sec | 
 | Overall | 124.918 sec | 95.715 sec | 
Test H5Dwrite_multi with 2000 processes / 2dsets / 1000,000 chunks / 1GB file (functional test)

## Slide 86
Note: “Overall” mean wall time of Application from begin to end. (thus include H5Fopen, H5Fclose, H5Dcreat, H5Dclose , etc ..)
Test H5Dwrite_multi with 4000 processes / 500dsets (functional test)
Performance tests : Dim 512000, 2MB each dset, (on Hopper )’ Test:. All processes write to all dsets . NEW (Fclose Patch – Max/Min time) |  |  |  | 
#dsets |  | H5Dwrite() (COLL – loop) | H5Dwrite_multi() | Increased Performance Rate
4000procs 500 Dsets CONTIG | WRITE raw only |  | 17.782 – 43.503 sec | 
 | Fclose |  | 21.346 – 21.373 sec | 
 | Overall |  | 60.923 sec | 
4000procs 500 Dsets CHUNK (10 chunks) | WRITE raw only |  | 46.687 – 67.399 sec | 
 | Fclose |  | 21.240 – 21.246 sec | 
 | Overall |  | 96.411 Sec | 

## Slide 87
Note: “Overall” mean wall time of Application from begin to end. (thus include H5Fopen, H5Fclose, H5Dcreat, H5Dclose , etc ..)
Test H5Dwrite_multi with 4000 processes / 1000dsets (functional test)
Performance tests : Dim 512000, 2MB each dset, (on Hopper )’ Test:. All processes write to all dsets . NEW (Fclose Patch – Max/Min time) |  |  |  | 
#dsets |  | H5Dwrite() (COLL – loop) | H5Dwrite_multi() | Increased Performance Rate
4000procs 1000 Dsets CONTIG | WRITE raw only |  | 28.704 – 44.425 –sec | 
 | Fclose |  | 29.997 – 21.003 sec | 
 | Overall | Over 2 hours continue… | 68.616 sec | 
4000procs 1000 Dsets CHUNK (10 chunks) | WRITE raw only |  | 330.385 – 346.116 sec | 
 | Fclose |  | 22.247 – 22.254 sec | 
 | Overall | N/A too long | 380.237 sec | 

## Slide 88: Estimations
Estimated on 9-17-2013
  3 slides along with work break down

## Slide 89: Work Estimations for Multi-Dset R/W work on Sep-17-2013
Work Break Down List
Rewire single-dset Write via multi-dset Write [ 12.5 ~ 14 days ]
  Remove multi-chunk opt code from lib and lib test. -x cchunk6 -x cchunk7 -x cchunk8 -x cchunk9 -x cchunk10 -x actualio (only related multi-chunk-opt) (just remove or depreciate wrap?) (need to be done careful) – 4 days
  Remove multi-chunk opt from Fortran test. – 0.5 day
  RM and User Manual updates. - 3 day (include doc team)
  Analyze how to reorganize or refactor code in a big frame work. – 1 day
  Implement rewiring work. (which one to remove, which one to rewire) – 3 ~ 4days
  Feature verification tests for the rewired work - 0.5 days
  Also test without –enable-parallel - 0.5 day ~ 1 day
Update performance tests results from other HPC (Mira) for multi-dset writ tests, when arrives from Rob. - 0.5 day
Implement multi-dset Read feature [16.5 days ]
  Implementation and debugging - 12 days
    Work on multi dset features , writing various test cases, run various tests on local system, run memory tests – (8 days)
    Work on single dset side features via multi-dset path, run various tests on local system, run memory tests – (4 days)
  Performance verification tests on local system & doc updates – 1.5 day
  Various feature verification tests on HPC system – 1 day
  Various performance verification tests on HPC system & doc updates – 2 days
Rewire single dset Read via multi-dset Read [ 2 ~ 3 days ]
  Follow write did – 1.5 ~ 2.5 days
  Feature verification tests for the rewired work – 0.5 days
Page 1

## Slide 90: Work Estimations for Multi-Dset R/W work on Sep-17-2013
Work Break Down List
Testing [ 5.5 Days ]
  Add test case to test multi-dset RW I/O in serial mode without MPI. (without –enable-parallel) – 1 day
  Discuss about multi-dset feature tests and integration to internal framework. – 0.5 day
  Convert developing feature test case s for internal test frame work. – 3 days
  Integrate the test to internal test frame work. - 1 day
Integrate the code to branch to trunk and 1.8 [ 7.5 ~ 9.5 days ]
  Update branch with recent trunk. Resolve conflicts as necessary. – 0.5 ~ 2 days.
  Code clean ups and organization and overall system tests – 2 days
  Code review & updates with Quincey – 1.5 ~ 2 days
  Final tests with overall internal systems. (verifying tests) - 0.5 day
  Official Code review prepare – 0.5 day
  Feedbacks and updates from code review – 2 days
  SVN check-in to trunk and 1.8 ~ 0.5 day
Documentation [ 9.5 ~ 11.5 days ]
  Multi-Dset document updates
    Final updates - 2 days
    2.2 CGNS User case: Quincey help (?)
    4.2 Design Details - 3 ~ 4 days
  RM update (with Frank) – 2 ~ 3 day
  User Manual update (with Mark) - 2 day
  Update Performance examples doc. - 0.3
  Newsletter “article” for announcement for the time of the release. – 0.2
Page 2

## Slide 91: Work Estimations for Multi-Dset R/W work on Sep-17-2013
Note
Calculated ‘6h per = a work day’
Rest feature implementations, debugging - 31 ~ 33.5 work days
  186 ~ 201 hours
Tests, integrates and Document – 22.5 ~ 26 work days
  135 ~ 156 hours
Total : 53.5 ~ 59.5 work days
  321 ~ 357 hours
Other Questions
Truncate patch? It causes failure on testphdf5(bigdset) test due to different output file size.
Zero size contiguous dataset fix from damsel test?
  Add Independent IO opt - collectively IND-IO case (later?)
Page 3